RUMAHAGEN — Cross-AEP Consolidation

STEP 03 — Global Synchronization Execution Plan & Artifact Change Map

Version 1.0 | 16 August 2026 | STATUS: COMPLETED — PRE-EDIT GATE READY

# 1. Purpose

Step 03 maps the approved/controlled Cross-AEP deltas to the actual current project artifacts found in the project corpus. It defines what will be edited, what must remain untouched, sequencing, dependencies, duplicate/superseded copy handling, and the pre-edit gate. This artifact does not itself rewrite any project baseline.

# 2. Evidence / Current Corpus Basis

The project corpus was reopened and the actual extracted baseline files were inspected. The current baseline set identified in the corpus includes PROJECT-CONSTITUTION v1.9, Project Manifest v1.28, Governance Register v1.11, ADR master v1.1, System Architecture v1.6, Technology Decisions v1.6, Dependency Manifest v1.6, ERD v1.4, API v1.3-FINAL-FIXED, Authorization v1.1, PRD v1.3, User Flow v1.2, Database Dictionary v1.0, Functional/UI/Technical Specifications v1.0, and current project-control/AI artifacts. The knowledge refresh records these as the current downstream baseline set and states that physical baseline synchronization had not yet been executed.

# 3. Important Authority Reconciliation

The legacy project baseline remains valid for the architecture state it records, but later approved MADCR/AEP evolution is a governing overlay for its explicit boundaries.

The Project Manifest contains historical statements such as 'no open architecture decision' that are stale relative to the newer MADCR stream. These statements must be evolved, not used to override current governance.

API v1.3-FINAL-FIXED is the canonical execution candidate where the project corpus identifies the -FIXED copy; the non-FIXED copy is retained as audit evidence.

AEP impact packages are evidence/translation artifacts and must not be rewritten into baseline authority.

Existing migration SQL is an execution candidate, not evidence that the physical database exists or that implementation is authorized.

# 4. Artifact Change Map

| ID | Canonical Artifact | Current Version | AEP Impact | Action | Priority | Dependency / Gate |
| --- | --- | --- | --- | --- | --- | --- |
| G-01 | PROJECT-CONSTITUTION.md | v1.9 | Governance / engineering authority | AEP1–4 + residuals | EVOLVE | HIGH |
| G-02 | architecture-decision-records.md | v1.1 + legacy ADR set | Legacy technical decision authority | Cross-AEP | REFERENCE / CONTROLLED | HIGH |
| G-03 | technology-decisions.md | v1.6 | Technology rationale | AEP1/AEP4/provider | EVOLVE | HIGH |
| G-04 | SYSTEM-ARCHITECTURE.md | v1.6 | High-level architecture | AEP1–4 | EVOLVE | CRITICAL |
| G-05 | dependency-manifest.md | v1.6 | Dependency/package catalog | AEP1/AEP4 | EVOLVE | HIGH |
| G-06 | PROJECT MANIFEST.md | v1.28 | Project index/status | Global | EVOLVE | HIGH |
| G-07 | document-governance-baseline-register.md | v1.11 | Document lifecycle authority | Global | EVOLVE | HIGH |
| G-08 | CURRENT-PROJECT-STATE.md | rev.10 | Living implementation state | Global | EVOLVE | HIGH |
| G-09 | decision-log.md | latest retrieved | Chronological decision journal | Cross-AEP | EVOLVE / TRACE | MEDIUM |
| G-10 | CHANGELOG.md | 0.7.21 verified | Release history | Global | EVOLVE / TRACE | MEDIUM |
| G-11 | AI-DEVELOPMENT-BLUEPRINT.md / development-playbook.md | v1.6 | AI engineering playbook | Global | EVOLVE | HIGH |
| G-12 | AI-CONTEXT-PACK.md | v1.1 | AI context | Global | EVOLVE | MEDIUM |
| G-13 | DEVELOPMENT-ROADMAP.md | current | Roadmap / sprint planning | Global | EVOLVE | MEDIUM |
| G-14 | TASK-TEMPLATE.md | v1.1 | Task format | Global | KEEP / MINOR EVOLVE | LOW |
| G-15 | Entity-Mapping-RUMAHAGEN.md | v1.0 | Entity ID registry | AEP2–4 | EVOLVE | HIGH |
| G-16 | ERD-Skema-Database-RUMAHAGEN.md | v1.4 | Logical + physical DB baseline | AEP1–4 | EVOLVE | CRITICAL |
| G-17 | Database-Dictionary-Migration-Ready.md | v1.0 | Migration-ready dictionary | AEP1–4 | EVOLVE AFTER ERD | CRITICAL |
| G-18 | API-Specification-RUMAHAGEN.md | v1.3-FINAL-FIXED | API contract | AEP1–4 | EVOLVE | CRITICAL |
| G-19 | API-Specification-RUMAHAGEN.md (non-FIXED copy) | v1.3-FINAL | Historical/superseded candidate | AEP1 | NO EDIT / RETAIN | LOW |
| G-20 | Authorization-Access-Control-Specification.md | v1.1 | RBAC / authorization baseline | AEP1/AEP3/AEP4 | EVOLVE | CRITICAL |
| G-21 | PRD-RUMAHAGEN.md | v1.3 | Product requirements | AEP1–4 | EVOLVE | CRITICAL |
| G-22 | User-Flow-RUMAHAGEN.md | v1.2 | Interaction baseline | AEP2/AEP4/AEP3 | EVOLVE | HIGH |
| G-23 | Functional-Specification.md | v1.0 | Functional baseline | AEP1–4 | EVOLVE | HIGH |
| G-24 | UI-Specification.md | v1.0 | UI baseline | AEP3/AEP4 | EVOLVE | MEDIUM |
| G-25 | Technical-Specification.md | v1.0 | Technical baseline | AEP1–4 | EVOLVE | HIGH |
| G-26 | RUMAHAGEN Business Rules Baseline | v1.0 locked / later traceability supplements | Normative business logic | All AEPs | KEEP + CONTROLLED EXTENSION | CRITICAL |
| G-27 | AEP-specific Learning Economy BR | v1.0 | AEP2 domain rule input | AEP2 | TRACE / ALIGN | HIGH |
| G-28 | AEP-specific Title BR | v1.0 consolidated | AEP3 domain rule input | AEP3 | TRACE / ALIGN | HIGH |
| G-29 | Learning Session AEP + BR | v1.0 | AEP4 domain rule input | AEP4 | TRACE / ALIGN | HIGH |
| G-30 | Module-Dependency-Matrix-RUMAHAGEN.md | v1.0 | Implementation dependency map | Global | EVOLVE | MEDIUM |
| G-31 | Module-Implementation-Strategy-RUMAHAGEN.md | v1.0 | Implementation sequencing | Global | EVOLVE | MEDIUM |
| G-32 | SEO-Analytics-Specification-RUMAHAGEN.md | v1.1 | SEO/analytics | Indirect AEP4/AEP3 | KEEP / REVIEW | LOW |
| G-33 | 0007_m12_organization.sql / other migration SQL | existing written migrations | Execution candidates | AEP1/AEP4/AEP3 | HOLD / RECONCILE | CRITICAL |
| G-34 | Database-Migration-Full-v1.0.sql | consolidated | Execution candidate | All AEPs | HOLD | HIGH |
| G-35 | AEP1/AEP2/AEP3/AEP4 impact packages | v1.0 sets | Semantic evidence / traceability | All | KEEP / ARCHIVE AS INPUT | MEDIUM |

# 5. Synchronization Execution Stages

| Stage | Scope | Files / Families | Control | Gate |
| --- | --- | --- | --- | --- |
| S0 | Pre-edit evidence lock | All current baseline files + AEP artifacts | No source baseline edited | PASS — executed for Step 03 |
| S1 | D0 Authority/Vocabulary | Constitution, Governance Register, Manifest, ADR/Decision Log | No implementation | READY |
| S2 | D1 Commercial/Payment | System Architecture, ERD, Dictionary, API, RBAC, PRD | Physical migration deferred | CONDITIONAL — residuals visible |
| S3 | D2 Learning Economy | ERD, Dictionary, API, RBAC, PRD, User Flow, BR | MADCR-049 remains conditional | CONDITIONAL |
| S4 | D3 Learning Session | ERD, Dictionary, API, RBAC, PRD, User Flow, Engineering, BR | OD-08 + MADCR-053/054 remain | CONDITIONAL |
| S5 | D4 Title/Awarding | ERD, Dictionary, API, RBAC, PRD, User Flow, BR | AEP3 OD-02…05 remain | CONDITIONAL |
| S6 | D5 Cross-domain reconciliation | All edited downstream files | No active contradiction | FINAL PRE-EDIT CHECK |
| S7 | D6 Project-control publication | Constitution, Manifest, State, Changelog, Roadmap, AI Context, Governance Register | No implementation authorization implied | FINAL GATE |

# 6. Open / Controlled Decision Dependencies

| Decision | Subject | Domains | Severity | Treatment |
| --- | --- | --- | --- | --- |
| MADCR-049 | Learning Activity evidence model | Learning + Session + Awarding | HIGH | Carry as conditional; do not finalize physical/API contract. |
| MADCR-053 | Cross-domain permission taxonomy | Session + Authorization | HIGH | Semantic only; exact IDs deferred. |
| MADCR-054 | Host/Instructor authorization | Session + Authorization | HIGH | Do not infer Instructor = Host. |
| AEP3-OD-02 | Authority/Scope cardinality | Awarding + Authorization | HIGH | Logical boundary only; physical cardinality deferred. |
| AEP3-OD-03 | Lifecycle/Appeal storage | Awarding | MEDIUM | Do not choose storage mechanism. |
| AEP3-OD-04 | Rule lineage cardinality | Awarding | MEDIUM | Preserve lineage; defer physical cardinality. |
| AEP3-OD-05 | Rule temporal semantics | Awarding | MEDIUM | No effective-date invariant introduced. |
| AEP4-OD-08 | Automatic provider failover | Session + Provider Adapter | MEDIUM | Remain optional/deferred pending provider verification. |
| OPEN-C01 / MADCR-012 | Commercial AEP provenance relationship | Commercial governance | MEDIUM | Carry ambiguity; no supersession/hierarchy inference. |
| MBR-COM-001–013 | Commercial rule evidence gap | Commercial BR | MEDIUM | Evidence gap only; no invented mapping. |

# 7. Files Explicitly Not To Be Rewritten

Historical AEP1–AEP4 impact artifacts and final AEP packages — retain as audit evidence.

Historical/superseded baseline snapshots — retain; do not make them appear current.

Non-FIXED API v1.3 copy — retain as historical/audit candidate; use the -FIXED copy as execution baseline.

Legacy Learning Session Architecture v2 — retain as historical/non-normative where it conflicts with AEP4.

Old Project Manifest snapshots, old Current Project State snapshots, old Changelog snapshots — retain for audit history.

Migration SQL files are not to be edited or executed during Step 03 merely to 'match' the AEPs.

# 8. Pre-Edit Validation Checklist

☐ Canonical current file/version identified for every target baseline.

☐ Duplicate/superseded copies identified and assigned audit-only status where appropriate.

☐ Every proposed change traces to an approved MADCR/ADR, normative Business Rule, or completed AEP semantic decision.

☐ No unresolved item is being converted into a new decision by inference.

☐ Cross-domain ownership is consistent across System Architecture, ERD, API, RBAC, PRD and User Flow.

☐ M04 Certificate/Credential remains separate from M15 Award Instance.

☐ M05 Event Registration remains separate from Session Enrollment.

☐ Provider Session ID remains infrastructure reference, not semantic Session identity.

☐ Commercial Entitlement remains distinct from Subscription and RBAC.

☐ Learning Session completion remains a handoff/evidence input; Learning Economy owns LP processing.

☐ Awarding remains authority for Award Instance.

☐ Physical schema, migration, exact API payloads and exact RBAC IDs are not invented from unresolved decisions.

☐ Global project-control files are updated only after downstream semantic synchronization is reconciled.

# 9. Step 03 Gate Assessment

| Gate | Result | Finding | Disposition |
| --- | --- | --- | --- |
| Actual baseline identification | PASS | Canonical current file set mapped from project corpus. | Proceed. |
| Duplicate/superseded handling | PASS | API fixed/non-fixed and historical snapshots explicitly separated. | Proceed. |
| AEP-to-file traceability | PASS | Every target baseline family has a controlled delta source. | Proceed. |
| Open decision containment | PASS | MADCR-049, MADCR-053/054, AEP3 OD-02…05, AEP4 OD-08 and OPEN-C01 remain visible. | Proceed conditionally. |
| Edit ordering | PASS | D0→D6 sequence avoids downstream drift and circular dependency. | Proceed. |
| Pre-edit readiness | READY | Change map is complete; baseline edits may begin only under the controlled execution sequence. | Proceed to Step 04. |

# 10. User Open Decision Assessment

NO NEW USER OPEN DECISION IS REQUIRED FOR STEP 03. Existing residual decisions are sufficiently bounded to permit controlled synchronization. If a future edit encounters a conflict that changes an approved decision or requires a new semantic choice, execution must stop at that file and a decision must be raised before editing continues.

# 11. Step 03 Conclusion

RESULT: PASS — GLOBAL SYNCHRONIZATION EXECUTION PLAN & ARTIFACT CHANGE MAP ESTABLISHED. The actual current project baseline has been mapped to the four-AEP delta set. The project is now ready for the controlled baseline-edit phase, with explicit sequencing, file ownership, duplicate handling, and residual containment. No project baseline was rewritten by Step 03.

# 12. Next Step

STEP 04 — Controlled Global Synchronization: D0 Authority & Vocabulary, followed by the D1 Commercial/Payment foundation. Step 04 will edit only the first authorized baseline cluster, record each change as an artifact, run a post-edit traceability check, and stop if any unresolved governance conflict is discovered.

# 13. Evidence References

RUMAHAGEN AEP Synchronization Execution Lock v1.0 — locked order and global synchronization rules.

Cross-AEP Step 01 — Canonical Consolidation Matrix v1.0.

Cross-AEP Step 02 — Architecture Delta & Dependency Specification v1.0.

RUMAHAGEN Project Knowledge Refresh Final Reconciliation v1.0 — current downstream baseline classification.

AEP3 Controlled Synchronization Execution Report v1.0 — global synchronization deferred and baseline files intentionally untouched.

AEP4 Step 15 Cross-Document Reconciliation and Step 16 Final Synchronization Consolidated Package — canonical Session boundary and residual register.

Current project corpus files listed in the Artifact Change Map.