# AEP #2 — Cross-Document Traceability / Reconciliation Audit

RumahAgen | Learning Economy | AEP #2 Synchronization Gate

# 1. Purpose

Perform a consistency audit across the completed AEP #2 synchronization artifacts and their governing source evidence before the AEP #2 final synchronization gate. The audit checks decision identity, terminology, scope, governance status, downstream consistency, residuals and traceability. It does not silently correct contradictions.

# 2. Artifacts Audited

AEP2_Impact_01_Governance_ADR_Reconciliation

AEP2_Impact_02_Decision_Formalization_LE001_LE008

AEP2_Impact_03_Learning_Economy_Domain_Architecture_Impact

AEP2_Impact_04_ERD_Entity_Relationship_Impact

AEP2_Impact_05_Schema_Database_Impact_Specification

AEP2_Impact_06_Payment_Learning_Integration_Contract_Impact

AEP2_Impact_07_API_Impact_Specification

AEP2_Impact_08_RBAC_Permission_Impact_Specification

AEP2_Impact_09_User_Flow_Impact_Specification

AEP2_Impact_10_PRD_Impact_Specification

AEP2_Impact_11_Engineering_Guidebook_Playbook_Impact

AEP2_Impact_12_Test_Business_Rule_Traceability

AEP Synchronization Execution Lock v1.0

Batch-1 post-approval/reconciliation and downstream-alignment evidence relevant to MADCR-036/037/041/046/010/011/049.

# 3. Governing Baseline Confirmed

AEP #2 scope is Internal Learning Economy; Partnership Learning remains a separate economic model.

Learning Session remains outside AEP #2 core synchronization and is deferred to AEP #4.

MADCR-036, MADCR-037, MADCR-041, MADCR-046, MADCR-010 and MADCR-011 are treated as approved/governing and are not reopened.

MADCR-049 remains OPEN / RE-EVALUATION and is not silently closed.

Learning Points are a transaction/provenance domain; Purchased and Earned provenance remain distinct.

Pay-to-Accelerate does not become Pay-to-Pass.

Completion does not automatically equal Skill/Credential.

Payment remains Commercial-owned; Learning consumes confirmed payment outcome.

Configuration is data-driven and does not rewrite history.

# 4. Cross-Artifact Consistency Results

Domain boundary: CONSISTENT.

Internal vs Partnership Learning boundary: CONSISTENT.

Learning Point ledger/provenance model: CONSISTENT.

Earned vs Purchased provenance: CONSISTENT.

Payment ownership boundary: CONSISTENT.

Idempotent purchased-point grant: CONSISTENT.

Assessment/competency separation: CONSISTENT.

Skill/Credential vs completion separation: CONSISTENT.

Title/Awarding separation/version provenance: CONSISTENT.

RBAC vs Learning Point authority separation: CONSISTENT.

Configuration/history integrity: CONSISTENT.

Failure/reconciliation model: CONSISTENT.

Global synchronization deferral: CONSISTENT.

MADCR-049 residual treatment: CONSISTENT.

# 5. CRITICAL FINDING — ADR-LE-005 Status Drift

The formal Decision Closure artifact explicitly formalizes ADR-LE-001, 002, 003, 004, 006, 007 and 008 as LOCKED BY USER DECISION; ADR-LE-005 is not included in that locked decision register. fileciteturn39file2turn39file8

The original Governance/ADR Reconciliation identifies ADR-LE-005 as a candidate: Learning does not directly own Payment Gateway logic. fileciteturn39file18

However, later downstream artifacts sometimes describe the governing input as 'locked ADR-LE-001–008' or otherwise use ADR-LE-005 as though it had the same locked status.

The underlying boundary itself is source-supported by MADCR-011 and is consistent with the approved Payment placement. fileciteturn39file0turn39file13

Therefore the problem is STATUS / REGISTER CANONICALIZATION, not an architecture contradiction.

# 6. Required Containment for ADR-LE-005

Do NOT retroactively mark ADR-LE-005 as LOCKED without a formal user/governance decision.

Canonical status for the present AEP #2 gate should be: SOURCE-SUPPORTED / GOVERNING VIA MADCR-011, but NOT independently locked as ADR-LE-005.

Downstream artifacts may retain the Payment ownership boundary because MADCR-011 is already governing; they must not imply that ADR-LE-005 itself was user-locked.

If ADR-LE-005 is desired as an independent ADR, it requires its own formal decision/confirmation gate rather than being inferred from Q1–Q6.

The AEP #2 final gate must record this distinction.

# 7. Other Findings

No contradiction found between Internal Learning Economy and Partnership Learning treatment.

No contradiction found between LP ledger and current-balance/projection language.

No contradiction found between Purchased LP idempotency and payment reconciliation.

No contradiction found between Pay-to-Accelerate and assessment/credential boundaries.

No contradiction found with MADCR-036/037/041/046 awarding boundaries.

No contradiction found with MADCR-010 entitlement boundary; Learning Points are not treated as Commercial Entitlement.

No contradiction found with MADCR-011 Payment ownership.

No contradiction found with the AEP execution lock: global technical synchronization remains deferred until AEP #1–#4 are complete. fileciteturn39file15

# 8. Evidence Gaps — Not Contradictions

Exact current ERD/schema content remains insufficiently retrieved for an exact table-by-table delta.

Exact current API endpoint content remains insufficiently retrieved for endpoint-by-endpoint conflict analysis.

Exact current RBAC permission IDs remain insufficiently retrieved for permission-ID reconciliation.

Exact current User Flow screen content remains insufficiently retrieved for screen-level conflict analysis.

Current automated test implementation/pass evidence remains unverified.

These are evidence gaps and must not be represented as proof of alignment or misalignment.

# 9. MADCR-049 Reconciliation

MADCR-049 remains OPEN / RE-EVALUATION.

The Learning Economy artifacts correctly use Learning Activity as a semantic/business-rule concept while keeping its final governance/evidence model conditional.

No AEP #2 artifact is permitted to use the downstream design work as evidence that MADCR-049 is closed.

This treatment is consistent with the Batch-1 reconciliation, which explicitly says MADCR-049 remains independent and requires evidence recovery/review. fileciteturn39file3turn39file6

# 10. Traceability Chain Audit

Business Rule → AEP Decision → ADR/Governance → Domain → ERD → Schema → Integration Contract → API → RBAC → User Flow → PRD → Engineering → Test

Result: SEMANTIC CHAIN PASS, with one governance-status canonicalization issue for ADR-LE-005 and the previously declared current-baseline evidence gaps.

# 11. Gate Decision

AEP #2 CROSS-DOCUMENT RECONCILIATION = CONDITIONAL PASS / HOLD FOR CANONICALIZATION.

The architecture and downstream impacts are mutually consistent. One material documentation/governance-status drift exists: ADR-LE-005 is treated as locked in some downstream language although the formal decision register did not lock it. This must be corrected before declaring AEP #2 fully synchronized. No architecture redesign is required by this finding.

# 12. Required Next Action

Canonicalize ADR-LE-005 status across the AEP #2 artifacts.

Do not create a new architecture decision by inference.

After canonicalization, rerun the AEP #2 final synchronization gate.

If the user wants ADR-LE-005 to be independently locked, obtain a formal decision before changing its status.

Do not perform global project-wide technical synchronization yet; that remains after AEP #1–#4.

# 13. Final Status

AEP #2 is NOT YET FINAL-SYNCHRONIZED. Domain architecture and downstream impact work are complete, but the final gate is held only for ADR-LE-005 status canonicalization. All other audited boundaries are consistent based on the retrieved evidence.