RUMAHAGEN — AEP #4 Learning Session
Step 01 — Governance & Evidence Reconciliation

Version 1.0 | Controlled AEP Synchronization Artifact | Implementation NOT AUTHORIZED

# 1. Purpose

Dokumen ini menjalankan langkah pertama AEP #4 setelah AEP #3 mencapai controlled semantic-delta synchronization. Tujuannya adalah menetapkan source boundary, governing constraints, evidence baseline, residual governance, dan readiness sebelum keputusan Learning Session dibuat.

Dokumen ini tidak mengunci keputusan teknis baru, tidak mengubah approved MADCR/ADR, dan tidak mengotorisasi ERD, schema, API, RBAC implementation, migration, provider integration, atau production implementation.

# 2. Current AEP Gate

AEP #1 — Monetization / Commercial + Payment: CONDITIONALLY COMPLETE.

AEP #2 — Learning Economy: synchronization complete at its documented domain/downstream gate, with MADCR-049 retained as an independent residual.

AEP #3 — Title / Awarding Business Rules: CONTROLLED SYNCHRONIZATION COMPLETE.

AEP #4 — Learning Session: NEXT ACTIVE AEP.

The locked execution order remains AEP #1 → AEP #2 → AEP #3 → AEP #4. Global project-wide technical/governance synchronization remains deferred until all four AEPs are completed.

# 3. Evidence Corpus Used

Primary AEP #4 proposal: RUMAHAGEN_Learning_Session_AEP_and_Business_Rules_v1.0.md — status PROPOSED; contains AEP-LS-001 and BR-LS-001.

Supporting architecture concept: Learning_Session_Architecture_Evolution_v2 — future architecture context for Learning Session, provider adapters, session types, candidate providers, workspace integration, and required impact analysis.

AEP #2 evidence: Learning Economy architecture/BR artifacts defining Learning Activity, Learning Points, assessment/competency boundaries, provenance, configuration, and the explicit deferral of Learning Session linkage to AEP #4.

AEP #3 evidence: controlled synchronization report confirming AEP #3 is complete at semantic-delta level and that AEP #4 is the next locked process gate.

AEP synchronization execution lock: per-AEP domain/downstream synchronization is required, while full project-wide technical synchronization is deferred until AEP #1–#4 are complete.

# 4. Canonical Governance Boundaries Carried Into AEP #4

Learning Session remains inside the Learning Domain; it is a capability, not a new top-level business domain.

External live/video providers are infrastructure. They are not the authority for Learning completion, Learning Points, competency, credentials, or Titles.

RUMAHAGEN is the System of Record for Learning Session business state and provenance.

Learning Economy remains the authority for Learning Point reward/transaction semantics. A session must not directly manufacture official Learning Point transactions.

Attendance is evidence/fact. JOIN does not automatically equal COMPLETION.

Session completion is not automatically competency, credential, or Title.

Assessment remains an independent competency gate where required.

Title/Awarding remains under the approved Awarding architecture. Learning Session does not directly issue Title/Award Instance.

Certificate/Credential remains architecturally distinct from M15 Title/Award Instance.

Payment remains outside Learning Session business logic; any commercial interaction must consume the owning Commercial/Payment boundary rather than recreate it.

Provider events must pass through an integration boundary, be validated, normalized, and handled idempotently.

Historical outcomes must remain auditable and reconstructable; provider failure must not erase Learning history.

AI may assist Learning Session but cannot become Learning authority.

# 5. Proposed AEP #4 Architecture Already Present in Evidence

Learning → Learning Session → Session Orchestrator → Provider Adapter → external provider infrastructure.

Candidate session types: BROADCAST, INTERACTIVE, ON_DEMAND.

Candidate providers in the current proposal: Daily, LiveKit, Zoom, Google Meet, YouTube Live. Provider role/capability is still subject to verification before implementation.

Conceptual lifecycle: DRAFT → SCHEDULED → LIVE → ENDED, with CANCELLED and FAILED branches.

Conceptual evidence chain: Provider Participation → Attendance Synchronization → Attendance Evaluation → Completion Policy → Learning Activity Completion → Learning Economy.

Recording is an optional Learning artifact/reference and may later support ON_DEMAND learning.

Provider switching is controlled and must not reset enrollment, progress, valid historical attendance, Learning Activity, or Learning Points.

# 6. Existing Proposed Business Rules

BR-LS-001 is a proposed baseline using the LS-xxx namespace. It contains 80 candidate rules covering domain ownership, provider abstraction, lifecycle, scheduling, access, attendance, Learning Activity, Learning Points, assessment, credential/title boundary, provider events, synchronization, recording, audit/provenance, configuration, workspace, visibility, security, recovery, provider switching, AI, notification, commercial/payment, and historical integrity.

The 80 rules are evidence for decision-making, not yet governing rules. They must not be silently promoted to approved business rules without the required AEP #4 decision/reconciliation process.

# 7. Explicit Open Items — Must Not Be Invented

Exact attendance formula and minimum attendance percentage.

Late-join, early-leave, grace-period, and instructor-override policy.

Maximum participant capacity and final visibility taxonomy.

Provider fallback and automatic failover behavior.

Provider-specific capabilities, OAuth scopes, account plans, quotas/rate limits, pricing, and policy constraints.

Recording retention, privacy, transcript, and replay policy.

Exact RBAC permission IDs.

Exact API contract and event schema.

Exact physical ERD/database schema and migration mechanics.

Any unresolved Learning Activity evidence boundary affected by MADCR-049 must remain conditional; AEP #4 must not silently close MADCR-049.

# 8. AEP #4 Decision Boundary

Step 01 establishes evidence and constraints only.

The next step is formal AEP #4 decision formalization: identify which architectural/business-rule choices are already supported by evidence, which require explicit user decision, and which should deliberately remain unlocked for downstream ADR/Business Rule or provider verification.

Questions must be asked only where the decision materially affects the Learning Session architecture or business behavior. Technical implementation details must not be prematurely converted into governance decisions.

Where evidence does not support a decision, the correct status is OPEN / NOT LOCKED rather than an invented answer.

# 9. Readiness Gate Result

RESULT: PASS — AEP #4 is ready to enter the formal decision stage.

Reason: the Learning Session proposal, prior Learning Economy boundaries, AEP #3 governing boundaries, and synchronization lock provide a sufficient evidence base to begin decision formalization without reopening earlier AEPs.

CONDITION: open decisions must be explicitly separated from already-established invariants, and provider-specific facts must be verified before implementation.

# 10. Next Controlled Step

Proceed to AEP4 Step 02 — Decision Formalization / Core Decision Set.

The next artifact will contain the controlled decision register and the first decision questions for Learning Session. No ERD/API/schema/RBAC implementation artifact will be finalized before the semantic decision gate is completed.

# Status Summary

| Item | Status | Treatment |
| --- | --- | --- |
| AEP #1 | CONDITIONALLY COMPLETE | Do not reopen |
| AEP #2 | COMPLETE / residual MADCR-049 | Carry boundary only; do not close residual |
| AEP #3 | CONTROLLED SYNCHRONIZATION COMPLETE | Do not reopen |
| AEP #4 | NEXT ACTIVE AEP | Begin formal decision stage |
| Global synchronization | DEFERRED | After AEP #4 |
| Implementation | NOT AUTHORIZED | No physical implementation from this artifact |