RUMAHAGEN — AEP #4 Learning Session
Step 02 — Core Decision Register

AEP4-OD-01 through AEP4-OD-15 | Version 1.0

# 1. Step 02 Completion Status

The initial AEP #4 Core Decision Set has now been processed through AEP4-OD-15. Fourteen decisions are approved and one decision (AEP4-OD-08 Automatic Provider Failover) remains OPEN/DEFERRED pending provider capability and technical/operational verification.

# 2. Core Decision Register

| Decision ID | Area | Status | Approved / recorded decision |
| --- | --- | --- | --- |
| AEP4-OD-01 | Canonical Session Taxonomy | A — APPROVED | BROADCAST / INTERACTIVE / ON_DEMAND |
| AEP4-OD-02 | Canonical Session Lifecycle | A — APPROVED | DRAFT → SCHEDULED → LIVE → ENDED; CANCELLED and FAILED are exception/terminal states |
| AEP4-OD-03 | Attendance Authority | A — APPROVED | Provider participation is evidence; RUMAHAGEN evaluates and owns attendance business state |
| AEP4-OD-04 | Completion Authority | A — APPROVED | Completion is produced by governed completion policy consuming normalized evidence; provider events cannot directly establish completion |
| AEP4-OD-05 | Attendance Policy Configurability | A — APPROVED | Attendance policy parameters are configurable business parameters; exact values remain downstream |
| AEP4-OD-06 | Learning Activity Linkage | A — APPROVED | Qualifying session completion feeds Learning Activity as evidence/outcome; Learning Economy remains authority for LP processing |
| AEP4-OD-07 | Provider Switching | A — APPROVED | Provider changes preserve semantic session identity, valid enrollment/history/evidence and learning outcome |
| AEP4-OD-08 | Automatic Provider Failover | C — OPEN / DEFERRED | Automatic cross-provider failover is not locked; requires provider capability and technical/operational verification |
| AEP4-OD-09 | Recording | A — APPROVED | Recording is an optional Learning Session artifact/reference, separate from attendance/completion authority, and may support ON_DEMAND |
| AEP4-OD-10 | Provider Set | B — APPROVED | Lock provider-agnostic architecture; exact supported providers remain subject to capability and integration verification |
| AEP4-OD-11 | Provider Priority/Fallback | B — APPROVED | No universal provider priority or ranking is architecturally mandated |
| AEP4-OD-12 | AI Role | A — APPROVED | AI is assistive only; it cannot become authority for attendance, completion, Learning Points, competency, credential or Title/Award |
| AEP4-OD-13 | Commercial/Payment Boundary | A — APPROVED | Paid session access consumes Commercial/Payment outcomes; pricing, payment, entitlement and fulfillment remain outside Learning Session |
| AEP4-OD-14 | Workspace Context | A — APPROVED | Workspace/organization context is part of semantic Learning Session context when applicable; authority/cardinality remain downstream |
| AEP4-OD-15 | Visibility Model | A — APPROVED | Learning Session has semantic visibility/access scope; exact RBAC/authorization mechanics remain downstream |

# 3. AEP4-OD-15 Boundary

Learning Session includes a semantic visibility/access-scope context.

Visibility answers the intended audience/access scope of a session; it is distinct from RBAC, which determines what an authorized actor may do.

Potential scopes such as public, workspace, partner or private may be considered in downstream design, but no final enum set is locked by this decision.

Exact authorization rules, RBAC, cross-workspace access and persistence remain downstream.

A visibility decision must not bypass Commercial/Payment entitlement requirements where access is paid.

# 4. Step 02 Governance Summary

The decision set establishes the semantic Learning Session boundary while deliberately deferring implementation-specific details. The next process step should consolidate these decisions into a formal AEP #4 decision register and trace each decision to the source evidence, affected domains, open dependencies and downstream design artifacts.