RUMAHAGEN — AEP #4 Learning Session
STEP 07 — Logical Schema / Data Dictionary Impact

Version 1.0 | Controlled logical specification | Physical schema NOT AUTHORIZED

# 1. Purpose & Evidence Basis

This step converts the approved logical entity/relationship direction into a controlled logical data dictionary: attribute categories, provenance requirements, compatibility constraints and unresolved data-design questions. It deliberately does not define SQL tables, physical column types, indexes, foreign keys, migrations, API payloads, or provider-specific schemas.

The current baseline reconciliation establishes that M04 `enrollments` is Course Enrollment, M05 `event_registrations` is Event RSVP, M05 `events` remains generic calendar context, and AEP4 requires NEW Learning Session, Session Enrollment, Provider Binding and Participation Evidence concepts. fileciteturn8file0turn8file2

AEP #2 schema guidance requires learner-specific completion/evidence to remain separate from Activity definition, preserves provenance, and keeps MADCR-049 conditional. fileciteturn8file13

# 2. Gate Result

PASS — LOGICAL DATA DICTIONARY READY FOR DOWNSTREAM SCHEMA IMPACT.

No new business decision is required to establish the attribute categories below. Exact physical representation remains deferred.

# 3. Logical Data Dictionary

| Concept | Category | Logical Attribute | Class | Constraint / Provenance |
| --- | --- | --- | --- | --- |
| Learning Session | Identity | Canonical session identifier | NEW | Provider-independent and stable across provider switching. |
| Learning Session | Context | Course/learning context reference | EVOLVE | May link to existing Course; exact cardinality remains downstream. |
| Learning Session | Definition | Session type | NEW | BROADCAST / INTERACTIVE / ON_DEMAND. |
| Learning Session | Lifecycle | Session status | NEW | DRAFT / SCHEDULED / LIVE / ENDED; CANCELLED/FAILED exception states. |
| Learning Session | Schedule | Start/end scheduling context | NEW | Logical scheduling data; timezone/recurrence details downstream. |
| Learning Session | Access | Visibility/access scope | NEW | Semantic scope; final taxonomy/RBAC downstream. |
| Learning Session | Workspace | Organization/workspace context | EVOLVE | Existing organization authority may be referenced; cardinality downstream. |
| Learning Session | Audit | Created/updated/provenance context | EVOLVE | Must support reconstructability and historical audit. |
| Session Enrollment | Identity | Enrollment identifier | NEW | Distinct from M04 Course Enrollment and M05 EventRegistration. |
| Session Enrollment | Relationship | Learner/agent reference + session reference | NEW | Learner identity remains existing identity authority. |
| Session Enrollment | Lifecycle | Enrollment status | NEW | PENDING → ACTIVE → COMPLETED per OD-17. |
| Session Enrollment | Activation | Activation provenance/reference | NEW | Identify governing entitlement/authorization without owning payment state. |
| Session Enrollment | Outcome | Enrollment timestamps | NEW | Requested/activated/completed temporal provenance. |
| Provider Binding | Identity | Binding identifier | NEW | Logical association, not semantic session identity. |
| Provider Binding | Provider | Provider type/key | NEW | Provider-agnostic abstraction; exact set/capabilities downstream. |
| Provider Binding | External | External provider session/reference IDs | NEW | Infrastructure references only. |
| Provider Binding | Execution | Binding state / effective period | NEW | Must support provider switching/history. |
| Provider Binding | Credentials | Provider credential/token references | NEW | Raw secrets remain security/infrastructure controlled. |
| Participation Evidence | Identity | Evidence identifier | NEW | Stable evidence/provenance record. |
| Participation Evidence | Source | Provider + external event/reference | NEW | Preserve source provenance. |
| Participation Evidence | Participant | Learner/participant reference | NEW | Links evidence to session enrollment/participant. |
| Participation Evidence | Observation | Join/leave/participation observations | NEW | Normalized evidence, not blind provider payload copy. |
| Participation Evidence | Integrity | Received/processed timestamps + idempotency identity | NEW | Required for normalized/idempotent processing. |
| Attendance Evaluation | Policy | Policy/configuration reference/version | NEW | Exact policy values remain open/configurable. |
| Attendance Evaluation | Result | Attendance outcome | NEW | Evaluated business outcome, not raw provider fact. |
| Attendance Evaluation | Provenance | Evidence reference + evaluation timestamp/version | NEW | Must be reconstructable. |
| Completion Outcome | Policy | Completion rule/policy reference | NEW/EVOLVE | Exact final rule remains downstream and MADCR-049 conditional. |
| Completion Outcome | Result | Completion outcome/status | NEW/EVOLVE | Not a direct provider assertion. |
| Completion Outcome | Provenance | Evidence/evaluation references + timestamp | NEW/EVOLVE | Traceability required before Learning Activity handoff. |
| Session Artifact | Identity | Artifact/recording reference | NEW/EVOLVE | Optional; may support ON_DEMAND. |
| Session Artifact | Source | Provider/source reference | NEW/EVOLVE | Provider provenance retained. |
| Session Artifact | Lifecycle | Availability/retention metadata | OPEN | Retention/privacy/replay policy not decided. |
| Commercial Access Reference | Reference | Entitlement/order/payment reference | NEW/REFERENCE ONLY | Learning consumes trusted outcome; Commercial/Payment owns authority. |
| Audit/Provenance | Trace | Actor/source/action/time/correlation context | EVOLVE | Reuse existing audit architecture. |

# 4. Provenance & Integrity Requirements

Every provider-derived evidence record must retain provider/source provenance and a stable external reference where available.

Provider events must be validated, normalized and processed idempotently before becoming Participation Evidence; raw provider semantics must not become Learning authority.

Attendance Evaluation must retain enough reference to evidence and policy/version context to explain the evaluated outcome.

Completion Outcome must retain evidence/evaluation provenance sufficient to reconstruct why completion was established.

Session Enrollment activation should reference the governing entitlement/authorization outcome without duplicating Commercial/Payment state.

Provider switching must preserve the semantic Learning Session identifier and historical binding/evidence lineage.

Historical outcomes must remain auditable and reconstructable; provider failure must not erase Learning history. fileciteturn8file5

Existing project audit architecture should be reused/evolved rather than creating a parallel audit authority. fileciteturn8file13

# 5. Compatibility / Non-Repurpose Matrix

| Existing Artifact | Compatibility Rule | Status | Result |
| --- | --- | --- | --- |
| M04 `enrollments` | Do not add Session Enrollment semantics. | KEEP / ISOLATE | Course Enrollment remains unchanged. |
| M05 `event_registrations` | Do not add AEP4 enrollment lifecycle. | KEEP / ISOLATE | Event RSVP remains calendar/event context. |
| M05 `events.meeting_link` | Do not make it provider identity. | LEGACY / EVOLVE | Provider Binding becomes canonical infrastructure association. |
| M05 `events.quota` | Do not promote as canonical session capacity. | KEEP / OPEN | Capacity policy still requires evidence/decision. |
| M04 `certificates` | No merge with Award Instance. | KEEP / ISOLATE | Credential boundary preserved. |
| Organization | Reference existing authority. | EVOLVE / INTEGRATE | Session relationship/cardinality downstream. |
| Audit logs | Reuse/evolve existing mechanism. | EVOLVE | Preserve provenance/reconstructability. |

# 6. Data Separation Rules

Course Enrollment ≠ Session Enrollment ≠ Event Registration.

Provider Session ID ≠ Learning Session ID.

Participation Evidence ≠ Attendance Outcome.

Attendance Outcome ≠ Completion Outcome.

Completion Outcome ≠ Learning Point Transaction.

Completion Outcome ≠ Competency / Credential / Title.

Commercial Entitlement / Payment Outcome ≠ Learning Session Enrollment state.

Recording/Artifact ≠ Attendance or Completion authority.

AI output ≠ authoritative Learning outcome.

# 7. Open / Deferred Data Decisions

| Item | Open question | Status | Handling |
| --- | --- | --- | --- |
| AEP4-OD-08 | Automatic provider failover | OPEN / DEFERRED | Provider capability/technical verification. |
| Session↔Event | Cardinality/ownership | OPEN | Resolve only when schema/API requires it. |
| Attendance policy | Exact formula/threshold/exceptions | OPEN | Business Rule / Configuration. |
| Capacity | Maximum participant capacity | OPEN | Evidence/provider/business decision. |
| Visibility taxonomy | Final scope values | OPEN | Downstream semantic design. |
| Provider contract | Exact APIs/OAuth/events/quotas/plans | OPEN | Provider verification. |
| Recording | Retention/privacy/replay/transcript | OPEN | Media design. |
| MADCR-049 | Learning Activity evidence model | OPEN / RE-EVALUATION | Independent governance gate. |
| Physical schema | Table/column/FK/index choices | DEFERRED | After AEP4 downstream impacts and global synchronization. |

# 8. Decision Assessment

No new user Open Decision is required at this point. The logical data dictionary is sufficiently constrained to proceed to downstream provider adapter/integration impact analysis. The unresolved Session↔Event cardinality should remain open until an actual schema/API contract requires a choice. AEP4-OD-08 and MADCR-049 remain independent residuals.

# 9. Next Step

STEP 08 — Provider Adapter & Integration Contract Impact. This will define the logical adapter boundary, normalized provider capability model, inbound event/evidence contract categories, provider switching continuity requirements, and provider-verification checklist. It will not yet lock vendor-specific API payloads or credentials.