RUMAHAGEN — Cross-AEP Consolidation

STEP 10 — D6 Global Baseline Synchronization & Final Control Gate

Version 1.0 | 16 August 2026 | PASS — GLOBAL AEP1–AEP4 SEMANTIC BASELINE SYNCHRONIZATION COMPLETE

# 1. Objective

Promote the consolidated AEP1–AEP4 semantic state into the global project baseline while preserving historical versions, stale-document deltas, controlled residuals and implementation holds.

# 2. Global Result

No hard cross-AEP contradiction was found. The four AEPs are coherent at semantic authority/handoff level.

# 3. Baseline Promotion

PROJECT-CONSTITUTION v1.10; SYSTEM-ARCHITECTURE v1.7; project-manifest v1.29; governance register v1.10; CURRENT-PROJECT-STATE rev.11; CHANGELOG v0.7.21 D6 entry. ADR master remains v1.1; no new ADR created.

# 4. Canonical AEP Gates

AEP1 = CONDITIONALLY COMPLETE; AEP2 = PASS WITH CONTROLLED RESIDUALS; AEP3 = SEMANTIC ARCHITECTURE COMPLETE WITH CONTROLLED OPEN ITEMS; AEP4 = PASS WITH CONTROLLED RESIDUALS.

# 5. Implementation Hold

D6 does not authorize physical migration, production provider activation, final unresolved RBAC IDs, automatic provider failover, final MADCR-049 evidence contract, or unresolved AEP3 physical design.

# 6. Final Gate

PASS — GLOBAL AEP1–AEP4 SEMANTIC BASELINE SYNCHRONIZATION COMPLETE.

# 7. Next Phase

Post-AEP Implementation Readiness / Residual Closure & Technical Execution Gate.

# 8. Global Authority Map

| Domain | Authority |
| --- | --- |
| Commercial/Payment | Payment & Commercial Entitlement |
| Learning Economy | LP transactions/provenance |
| Learning Session | Session lifecycle/evidence evaluation |
| RBAC | Authorization |
| Awarding | Qualification/Award Instance |
| Event Calendar | Integration/presentation context |
| Provider | Infrastructure/evidence source |

# 9. Controlled Residuals

OPEN-C01

MBR-COM-001–013 evidence gap

MADCR-049

MADCR-053 / MADCR-054

AEP3-OD-02…05

AEP4-OD-08

Session↔Event / Attendance / Capacity / Visibility / Recording residuals

Provider capability verification

No residual is silently closed by D6.