RUMAHAGEN — Batch-2 Candidate Status Verification

v1.0 — 15 Candidate Governance-State Verification

# 1. Verification Mandate

• Verify the actual governance state of every one of the 15 Category-A candidates assigned to Batch 2 in ADR-BATCH-READINESS-MATRIX-v1.0.

• The readiness matrix is treated as the sequencing/planning reference. Actual approval status is taken only from explicit ADR, ARB, MAEDR, or equivalent governing evidence retrieved from the project corpus.

• Where evidence is absent, status remains VERIFY. It is not converted to APPROVED, CLOSED, or READY by inference.

# 2. Batch-2 Candidate Matrix

| MADCR | Category / Scope | Verified Status | Evidence Basis | Governance Note |
| --- | --- | --- | --- | --- |
| MADCR-001 | Category-A / Domain Architecture | VERIFY | Readiness matrix lists as Batch 2 candidate; no current approval/ARB/ADR evidence retrieved in this verification pass. | No approval inferred. |
| MADCR-004 | Category-A / Domain Architecture | VERIFY | Candidate in Batch 2; no current approval/ARB/ADR evidence retrieved. | No approval inferred. |
| MADCR-014 | Category-A / Domain Architecture | VERIFY | Candidate in Batch 2; no current approval/ARB/ADR evidence retrieved. | No approval inferred. |
| MADCR-023 | Category-A / Domain Architecture | VERIFY | Candidate in Batch 2; no current approval/ARB/ADR evidence retrieved. | No approval inferred. |
| MADCR-002 | Category-A / Domain Architecture | APPROVED / GOVERNING | ARB-08 + ADR-002 + MAEDR Batch-2 evidence explicitly establish approval. | Payment provider-adapter architecture is governing. |
| MADCR-003 | Category-A / Domain Architecture | APPROVED / GOVERNING | ARB-09 + ADR-003 + MAEDR Batch-2 v1.1 evidence explicitly establish approval. | Verification/idempotency remains distinct from adapter architecture. |
| MADCR-005 | Category-A / Domain Architecture | APPROVED / GOVERNING | ARB-10 + ADR-005 + MAEDR Batch-2 v1.2 evidence explicitly establish approval. | Reconciliation remains a separate first-class capability. |
| MADCR-006 | Category-A / Domain Architecture | VERIFY | Readiness matrix marks possible/eligible; current approval evidence not retrieved. | Do not treat as approved. |
| MADCR-007 | Category-A / Domain Architecture | VERIFY | Readiness matrix marks possible/eligible; current approval evidence not retrieved. | Do not treat as approved. |
| MADCR-009 | Category-A / Domain Architecture | VERIFY / DEPENDENCY | Matrix says blocked until Batch-1 closes; current matrix reconciliation says final state must be re-evaluated. | Do not treat old blocker text as current fact without re-evaluation. |
| MADCR-015 | Category-A / Domain Architecture | VERIFY | Candidate in Batch 2; no current approval evidence retrieved. | No approval inferred. |
| MADCR-016 | Category-A / Domain Architecture | VERIFY | Candidate in Batch 2; no current approval evidence retrieved. | No approval inferred. |
| MADCR-037 | Category-A / Domain Architecture | APPROVED / GOVERNING | Approved in ARB-03 / related reconciliation evidence; later Batch-1 MAEDR confirms governing status. | Versioned Awarding Path remains governing. |
| MADCR-039 | Category-A / Domain Architecture | VERIFY | Candidate in Batch 2; no current approval evidence retrieved. | No approval inferred. |
| MADCR-040 | Category-A / Domain Architecture | VERIFY | Candidate in Batch 2; no current approval evidence retrieved. | No approval inferred. |

# 3. Verified Approved Subset

• MADCR-002 is APPROVED / GOVERNING through ARB-08 and ADR-002. The ADR explicitly defines provider-independent Payment Core and Provider Adapter Boundary within M14 Payment Subdomain. fileciteturn30file7

• MADCR-003 is recorded as the subsequent Payment architecture decision in the Batch-2 reconciliation chain; the master reconciliation identifies it as APPROVED / GOVERNING.

• MADCR-005 is recorded as APPROVED / GOVERNING through ARB-10 and MAEDR Batch-2 v1.2 in the master reconciliation.

• MADCR-037 is APPROVED / GOVERNING from the earlier ARB-03 decision set and is also carried as governing in Batch-1 reconciliation evidence.

# 4. Critical Correction to Previous Sequencing

• Batch 2 is NOT complete.

• Only four of the fifteen Batch-2 candidates are currently supported by explicit approval evidence in the retrieved corpus: MADCR-002, MADCR-003, MADCR-005, and MADCR-037.

• The Payment cluster is complete as a decision cluster, but it is only a subset of the planned Batch-2 candidate set.

• Therefore the previous phrase 'Batch-2 downstream alignment' must not be interpreted as permission to close Batch 2 or to move automatically to Batch 3.

# 5. MADCR-009 Dependency Caution

• The readiness matrix states MADCR-009 is blocked until Batch-1 closes, but our later reconciliation documents changed Batch-1 status materially by approving MADCR-046, MADCR-010, and MADCR-011.

• Because the exact MADCR-009 decision artifact/approval record was not retrieved in this verification pass, the old 'blocked until Batch-1 closes' text is treated as STALE/REQUIRES RE-EVALUATION, not as a current blocking fact.

• This does not approve MADCR-009.

# 6. Batch-2 Status Gate

• Candidate inventory: VERIFIED — 15 candidates.

• Approved/governing: 4 candidates (002, 003, 005, 037).

• Unverified: 11 candidates (001, 004, 006, 007, 009, 014, 015, 016, 023, 039, 040).

• Current Batch-2 overall status: PARTIAL / NOT CLOSED.

• Payment decision cluster: APPROVED / COHERENT.

• Batch-2 architecture-wide closure: NOT AUTHORIZED.

• Batch-3 opening: NOT YET AUTHORIZED by this verification.

# 7. Lead Decision

• Do not manufacture missing ADRs for the 11 VERIFY candidates.

• Do not mark the 11 candidates as abandoned or obsolete; the matrix still lists them and their actual status requires evidence recovery.

• Next action is a targeted evidence-recovery pass for the 11 VERIFY candidates, prioritizing dependency-ready candidates and any candidate with existing ARB/question documents.

• After evidence recovery, classify each as APPROVED / READY FOR ARB / DRAFTABLE / BLOCKED / OBSOLETE-SUPERSEDED only when the source supports that classification.

• Only after Batch-2 candidate status is sufficiently resolved should we decide which ARB is canonical next.

# 8. Governance Boundary

• No ERD, API, RBAC/RLS, migration, or implementation is authorized by this verification.

• Approved decisions remain unchanged.

• OPEN-C01, MADCR-049, and DISC-08 remain separately tracked residual governance items; this verification does not close them.

• The ADR-BATCH-READINESS-MATRIX remains ACTIVE as the sequencing map, while ADR/MAEDR remain the approval authority.