MAEDR Batch 2 — Post-Approval Reconciliation

RUMAHAGEN Governance Artifact — v1.0

UPDATED AFTER ARB-08 / MADCR-002 APPROVAL

# 1. Purpose

This reconciliation records the formal ARB-08 approval of MADCR-002 and establishes the current Batch-2 downstream Payment architecture baseline.

It does not modify the Batch-1 Gate-1 baseline and does not authorize downstream implementation details.

# 2. Governing Prerequisites

• MADCR-011 — APPROVED / GOVERNING: Payment is a Commercial (M14) subdomain.

• ADR-011 — FINAL / GOVERNING: Payment ownership remains within M14 and includes an internal Payment boundary.

• MADCR-010 — APPROVED / GOVERNING: Commercial Entitlement remains authoritative for Agency/Organization quota capacity.

# 3. Batch-2 Decision Status

| Item | Status | Reconciliation Result | Next Action |
| --- | --- | --- | --- |
| MADCR-002 | CLOSED / GOVERNING | ARB-08 approved Provider Adapter Architecture | Consume in downstream design |
| MADCR-003 | OPEN / DOWNSTREAM | Now unblocked by MADCR-002; remains separate verification/idempotency decision | Evidence/readiness review |
| MADCR-005 | OPEN / DOWNSTREAM | Unaffected except that Payment adapter boundary is now governing | Proceed according to dependency |
| MADCR-058 | OPEN / RESEARCH | Vendor selection remains separate from adapter architecture | Independent vendor research |
| OPEN-C01 / MADCR-012 | OPEN / GOVERNANCE | Not resolved by MADCR-002 | Separate governance work |
| MADCR-049 | OPEN / RE-EVALUATION | Unaffected | Evidence recovery/review |
| DISC-08 / CR-04 | OPEN / HYGIENE | Dependency-field canonicalization remains | Governance maintenance |

# 4. MADCR-002 Governing Boundary

• Provider Adapter Architecture is governing for Payment Gateway integrations within M14 Payment Subdomain.

• Payment Core SHALL remain provider-independent.

• Provider-specific integration SHALL remain behind the Provider Adapter Boundary.

• Provider replacement must not require fundamental coupling of Payment Core to a single provider.

• M16 is not introduced by this decision.

# 5. Decision Split / Downstream Boundaries

• MADCR-002 governs adapter/integration architecture.

• MADCR-003 governs verification/idempotency architecture and is not absorbed into MADCR-002.

• MADCR-005 governs reconciliation capability and is not absorbed into MADCR-002.

• MADCR-058 handles vendor/provider selection and is not absorbed into MADCR-002.

• ERD → API → RBAC/RLS → migration → implementation remain downstream.

# 6. Batch-1 Relationship

• Batch-1 Gate-1 baseline remains complete through MADCR-011.

• MAEDR Batch-1 v1.3 remains the governing Batch-1 reconciliation artifact; this Batch-2 reconciliation does not replace or retroactively modify it.

• Residual Batch-1 governance items — OPEN-C01 / MADCR-012, MADCR-049, and DISC-08 / CR-04 — remain open and non-silently unresolved.

# 7. Implementation Gate

• No ERD, database schema, API contract, RBAC/RLS, migration, Supabase, Bolt, deployment, or implementation work is authorized solely by this reconciliation.

• Approved decisions may be consumed only within their explicit decision boundaries.

# 8. Final Reconciliation Statement

ARB-08 closes MADCR-002 as an APPROVED / GOVERNING downstream architecture decision.

The governing Payment architecture chain now includes: MADCR-011 Payment Placement → MADCR-002 Provider Adapter Architecture.

MADCR-003 remains the next substantive Payment architecture decision in the dependency chain.

No previously approved decision is reopened.

Residual governance work remains separately tracked.

# 9. Reconciliation Record

• Reconciliation version: v1.0

• Trigger: ARB-08 / MADCR-002 formal approval

• Result: MADCR-002 moved to CLOSED / GOVERNING

• ADR-002: Final / Governing Decision

• Implementation authorization: NOT GRANTED