RUMAHAGEN — MASTER BATCH MATRIX RECONCILIATION

v1.0 — Planning Matrix vs Actual Governance Progress

# 1. Status and Authority

• Planning reference: ADR-BATCH-READINESS-MATRIX-v1.0 is ACTIVE as a governance planning/sequencing artifact, not an ADR and not a replacement for approved ADR/MAEDR status.

• The matrix explicitly defines Batches 0–6 and accounts for 32 Category-A candidates across Batches 1–4.

• Actual status is reconciled only where approval/reconciliation evidence was retrieved. 'VERIFY' means the matrix says the candidate exists, but this pass did not retrieve sufficient current approval evidence.

• Batch membership is not the same as completion status.

• Downstream Impact & Alignment is tracked separately from ADR approval. Batch-1 v1.0 audit is PASS for architecture coherence but HOLD for current ERD/API evidence; this does not mean Batch 1 is fully closed.

• Batch-2 Payment cluster (002/003/005) is approved and coherent, but Batch 2 as a whole is not complete because the matrix contains additional candidates.

• No Batch-3 candidate is inferred as approved merely because its dependency is satisfied; only MADCR-041 has current approval evidence in the retrieved corpus.

• Do not authorize ERD/API/RBAC implementation from this matrix alone.

# BATCH 0

| MADCR / Item | Category | Matrix Scope | Reconciled Actual Status | Basis / Note |
| --- | --- | --- | --- | --- |
| MADCR-022 | G | Already Decided | PLANNED | Formal ADR numbering / governance record |
| MADCR-029 | G | Already Decided | PLANNED | Formal ADR numbering / governance record |
| MADCR-059 | F | Governance | PLANNED | Migration -FIXED canonicalization |
| MADCR-012 / OPEN-C01 | F | Governance | OPEN | AEP-MON-001 vs AEP-MON-002 relationship |
| DISC-06/07/08 | F | Governance | OPEN / HYGIENE | MADCR dependency hygiene |
| D-01/D-02 | F | Governance | PLANNED / HYGIENE | ADR inventory hygiene |

# BATCH 1

| MADCR / Item | Category | Matrix Scope | Reconciled Actual Status | Basis / Note |
| --- | --- | --- | --- | --- |
| MADCR-036 | A | Foundation | APPROVED / GOVERNING | Confirmed by MAEDR Batch-1 v1.0/v1.1+ and later alignment audit |
| MADCR-011 | A | Foundation | APPROVED / GOVERNING | Confirmed by later ADR-011 / Batch-2 prerequisite evidence |
| MADCR-010 | A | Foundation | APPROVED / GOVERNING | Confirmed by MAEDR Batch-1 v1.2 |
| MADCR-046 | A | Foundation | APPROVED / GOVERNING | Confirmed by MAEDR Batch-1 v1.2 |
| MADCR-049 | A | Foundation | OPEN / RE-EVALUATION | Evidence recovery/re-evaluation remains open |

# BATCH 2

| MADCR / Item | Category | Matrix Scope | Reconciled Actual Status | Basis / Note |
| --- | --- | --- | --- | --- |
| MADCR-001 | A | Domain Architecture | VERIFY | Matrix candidate; no current approval evidence retrieved in this reconciliation |
| MADCR-004 | A | Domain Architecture | VERIFY | Matrix candidate; no current approval evidence retrieved |
| MADCR-014 | A | Domain Architecture | VERIFY | Matrix candidate; no current approval evidence retrieved |
| MADCR-023 | A | Domain Architecture | VERIFY | Matrix candidate; no current approval evidence retrieved |
| MADCR-002 | A | Domain Architecture | APPROVED / GOVERNING | ARB-08 + ADR-002 + MAEDR Batch-2 evidence |
| MADCR-003 | A | Domain Architecture | APPROVED / GOVERNING | ARB-09 + ADR-003 + MAEDR Batch-2 v1.1 evidence |
| MADCR-005 | A | Domain Architecture | APPROVED / GOVERNING | ARB-10 + ADR-005 + MAEDR Batch-2 v1.2 evidence |
| MADCR-006 | A | Domain Architecture | VERIFY | Matrix marks possible/eligible; current approval not established here |
| MADCR-007 | A | Domain Architecture | VERIFY | Matrix marks possible/eligible; current approval not established here |
| MADCR-009 | A | Domain Architecture | VERIFY / DEPENDENCY | Matrix says blocked until Batch-1 closes; current final state must be re-evaluated |
| MADCR-015 | A | Domain Architecture | VERIFY | Matrix candidate; no current approval evidence retrieved |
| MADCR-016 | A | Domain Architecture | VERIFY | Matrix candidate; no current approval evidence retrieved |
| MADCR-037 | A | Domain Architecture | APPROVED / GOVERNING | Approved in ARB-03/related reconciliation evidence |
| MADCR-039 | A | Domain Architecture | VERIFY | Matrix candidate; no current approval evidence retrieved |
| MADCR-040 | A | Domain Architecture | VERIFY | Matrix candidate; no current approval evidence retrieved |

# BATCH 3

| MADCR / Item | Category | Matrix Scope | Reconciled Actual Status | Basis / Note |
| --- | --- | --- | --- | --- |
| MADCR-038 | A | Cross-Domain Architecture | PLANNED / NOT YET VERIFIED | Depends on 036,037; matrix says draftable shell |
| MADCR-041 | A | Cross-Domain Architecture | APPROVED / GOVERNING | Approved in ARB-04 evidence; matrix still lists it in Batch 3 |
| MADCR-042 | A | Cross-Domain Architecture | PLANNED / NOT YET VERIFIED | Depends on 039; matrix says draftable shell |
| MADCR-043 | A | Cross-Domain Architecture | PLANNED / NOT YET VERIFIED | Depends on 036,038; matrix says draftable shell |
| MADCR-050 | A | Cross-Domain Architecture | PLANNED / NOT YET VERIFIED | Matrix recommends early; no hard dependency |
| MADCR-051 | A | Cross-Domain Architecture | PLANNED / NOT YET VERIFIED | Matrix says draftable; blocks technical MADCR-052 |

# BATCH 4

| MADCR / Item | Category | Matrix Scope | Reconciled Actual Status | Basis / Note |
| --- | --- | --- | --- | --- |
| MADCR-053 | A | Security / Authorization | PLANNED / NOT YET VERIFIED | Convergence point; depends on 010,011,036 |
| MADCR-048 | A | Security / Authorization | BLOCKED BY 053 | Matrix explicitly says not yet draftable |
| MADCR-054 | A | Security / Authorization | BLOCKED BY 053 | Matrix explicitly says not yet draftable |
| MADCR-055 | A | Security / Authorization | BLOCKED BY 053 | Matrix explicitly says not yet draftable |
| MADCR-056 | A | Security / Authorization | BLOCKED BY 053 | Matrix explicitly says not yet draftable |
| MADCR-057 | A | Security / Authorization | BLOCKED BY 053 | Matrix explicitly says not yet draftable |

# BATCH 5

| MADCR / Item | Category | Matrix Scope | Reconciled Actual Status | Basis / Note |
| --- | --- | --- | --- | --- |
| MADCR-026 | E | Integration / Platform | RESEARCH REQUIRED | Daily/LiveKit capability verification; not an ADR |
| MADCR-027 | E | Integration / Platform | RESEARCH REQUIRED | Zoom/Google Meet capability verification; not an ADR |
| MADCR-028 | E | Integration / Platform | RESEARCH REQUIRED | YouTube Live capability verification; not an ADR |
| MADCR-058 | E | Integration / Platform | RESEARCH REQUIRED | Payment Gateway vendor selection; separate from MADCR-002 |
| MADCR-052 | D | Integration / Platform | BLOCKED BY 051 | Concrete event contract schemas; technical spec, not ADR |

# BATCH 6

| MADCR / Item | Category | Matrix Scope | Reconciled Actual Status | Basis / Note |
| --- | --- | --- | --- | --- |
| FINAL CROSS-CHECK | Governance | Final Architecture Gate | NOT STARTED | Cross-check all Category-A shells before READY FOR DECISION |
| MADCR-062 / MADCR-063 | K | Governance follow-up | OPEN / PARTIAL | 063 reclassification evidenced; 062 remains unresolved per matrix |

# 8. Master Reconciliation Verdict

• Batch 0–6 planning taxonomy is CONFIRMED by the uploaded readiness matrix.

• Batch 1: architecture decisions are largely governing, but downstream current-state alignment remains HOLD and MADCR-049 remains open.

• Batch 2: only the Payment subset 002/003/005 is confirmed approved in the retrieved evidence; the rest of Batch 2 must not be assumed complete.

• Batch 3 EXISTS. It is not yet a completed batch; only MADCR-041 is confirmed approved in the retrieved corpus.

• Batch 4 and Batch 5 are planned/downstream and contain explicit dependency or research gates.

• Batch 6 is a final architecture gate, not an ordinary decision batch.

• The next controlled process should use this matrix as the sequencing map while using ADR/MAEDR as the authority for actual approval status.

# 9. Next Lead Action

• Freeze the matrix as ACTIVE planning reference; do not mark it obsolete.

• Run a candidate-by-candidate status verification for Batch 2–6 where the current corpus has not yet supplied approval evidence.

• Keep Batch-1 and Batch-2 downstream impact reviews separate from decision approval status.

• Only after the status map is verified should we choose the next ARB/MADCR from the matrix.