# RUMAHAGEN
POST-AEP IMPLEMENTATION READINESS, RESIDUAL CLOSURE & TECHNICAL EXECUTION GATE

Version 1.0 | 16 August 2026 | Controlled Execution Artifact

# 1. Purpose

Dokumen ini menjadi artifact resmi langkah setelah D6 Global AEP1–AEP4 Semantic Baseline Synchronization. Tujuannya bukan membuka kembali AEP atau approved MADCR/ADR, melainkan menentukan readiness untuk pekerjaan teknis berikutnya, mengklasifikasikan residual yang masih mengendalikan implementasi, dan menetapkan urutan eksekusi yang aman.

# 2. Source / Authority Basis

RUMAHAGEN-CROSS-AEP-STEP-10-D6-POST-EDIT-RECONCILIATION-v1.0 — global semantic baseline PASS; implementation holds and controlled residuals.

RUMAHAGEN-CROSS-AEP-STEP-03-GLOBAL-SYNC-EXECUTION-PLAN-CHANGE-MAP-v1.0 — controlled baseline editing and pre-edit rules.

RUMAHAGEN-CROSS-AEP-STEP-09-D5-POST-EDIT-RECONCILIATION-v1.0 — cross-domain authority and contradiction scan.

RUMAHAGEN AEP SYNCHRONIZATION EXECUTION LOCK v1.0 — locked AEP order, two-layer synchronization and artifact continuity.

Cross-AEP Step 02 Architecture Delta & Dependency Specification v1.0 — canonical cross-domain contracts and dependency ordering.

AEP4 Engineering Guidebook / Playbook Impact and Test/BR Traceability — provider, authorization, idempotency, provenance and test boundaries.

AEP2 Engineering Guidebook / Playbook Impact — Learning Point ledger, purchased LP, payment handoff and competency boundaries.

MAEDR Batch 1 Post-Approval Reconciliation v1.3 — governing Commercial/Payment boundary and residual treatment.

# 3. Current Gate Result

| Gate | POST-AEP IMPLEMENTATION READINESS |
| --- | --- |
| Planning / sequencing readiness | PASS |
| Residual closure readiness | PASS WITH CONTROLLED RESIDUALS |
| Physical implementation authorization | HOLD — NOT GRANTED BY THIS GATE |

Kesimpulan: proyek siap memasuki fase controlled technical preparation dan residual-closure work, tetapi belum boleh menganggap physical migration, production provider activation, final permission IDs, atau unresolved physical design sebagai authorized implementation.

# 4. Canonical Cross-Domain Authority Map

| Domain / Capability | Authority | Non-negotiable Boundary |
| --- | --- | --- |
| Commercial / Payment | Payment + Commercial Entitlement | Payment outcome does not become LP, credential or award authority. |
| Learning Economy | Learning Point transaction / provenance | Session does not write LP; purchased LP consumes trusted commercial outcome. |
| Learning Session | Session lifecycle + evidence evaluation | Session ≠ Course Enrollment ≠ Event Registration. |
| RBAC / Authorization | Authorization | Entitlement and qualification are not RBAC. |
| Awarding | Qualification + Award Instance | Learning completion/certificate does not directly create Award Instance. |
| Event Calendar | Integration / presentation context | Event may discover/surface Session; Event Registration is not Session Enrollment. |
| Provider | Infrastructure / evidence source | Provider identity is not semantic Session identity; adapter normalizes evidence. |

# 5. Controlled Residual Register

| Residual | Current Status | Implementation Impact | Required Treatment | Gate |
| --- | --- | --- | --- | --- |
| MADCR-049 | OPEN / RE-EVALUATION | HIGH | Do not finalize Learning Activity physical/API contract; resolve from evidence/governance. | Conditional blocker for affected Learning→Session→Award evidence implementation |
| MADCR-053 | OPEN / GOVERNANCE DEPENDENCY | HIGH | Define cross-domain permission taxonomy before exact permission IDs. | Block exact RBAC IDs / final authorization implementation |
| MADCR-054 | OPEN / GOVERNANCE DEPENDENCY | HIGH | Resolve Host vs Instructor authority; do not infer equivalence. | Block final host/instructor authorization |
| AEP3-OD-02 | OPEN / CONTROLLED | HIGH | Keep Authority/Scope cardinality logical until physical design gate. | Block physical authority/RLS cardinality |
| AEP3-OD-03 | OPEN / CONTROLLED | MEDIUM | Choose lifecycle/appeal storage only at downstream engineering gate. | Defer physical storage decision |
| AEP3-OD-04 | OPEN / CONTROLLED | MEDIUM | Preserve rule lineage; defer unsupported physical cardinality. | Defer physical lineage FK/cardinality |
| AEP3-OD-05 | OPEN / CONTROLLED | MEDIUM | Do not invent effective-date invariant. | Defer temporal implementation |
| AEP4-OD-08 | OPEN / DEFERRED | MEDIUM | Automatic failover remains optional/deferred; controlled/manual switching is the current safe semantic path. | Do not implement mandatory automatic failover |
| Provider capability verification | RESEARCH REQUIRED | HIGH for production | Verify Daily/LiveKit/Zoom/Google Meet/YouTube capability, auth/OAuth, quota, plan and policy evidence. | Required before production provider binding |
| OPEN-C01 / MADCR-012 | OPEN / NON-BLOCKING | LOW-MEDIUM | Clarify provenance/relationship of AEP-MON-001 ↔ AEP-MON-002; no hierarchy inference. | Governance maintenance; does not reopen MADCR-011 |
| MBR-COM-001–013 | EVIDENCE GAP | MEDIUM | Recover/verify source content; do not invent mappings. | Evidence closure before claiming complete commercial BR mapping |
| Session/Event / attendance / capacity / visibility / recording | OPEN / DOWNSTREAM | MEDIUM | Finalize only from controlled product/engineering decisions. | Defer exact implementation policy |

# 6. What Can Proceed Now

Controlled technical preparation and implementation design planning.

Exact current-baseline inspection/diff for ERD, Schema/Dictionary, API, RBAC, User Flow, PRD, Engineering Guidebook and Test artifacts where required.

Preparation of controlled physical ERD/schema deltas only where governing dependencies are sufficiently resolved.

Preparation of provider-neutral API and adapter contracts, keeping vendor payloads behind the adapter boundary.

Preparation of test suites for state machines, authorization chain, idempotency, evidence/provenance, cross-domain boundaries and failure/recovery.

Residual evidence recovery and governance work without reopening approved decisions.

Migration assessment and data-impact analysis; execution of migration remains separately gated.

# 7. What Must NOT Proceed Yet

Physical database migration execution based only on AEP impact artifacts.

Production activation of a payment or learning-session provider without the applicable provider capability and governance evidence.

Final unresolved RBAC permission IDs or assuming Instructor = Host.

Mandatory automatic provider failover while AEP4-OD-08 remains open.

Final physical/API contract for Learning Activity while MADCR-049 remains open/re-evaluation.

Inventing physical cardinality/storage/temporal rules for AEP3 OD-02…05.

Treating Event Registration as Session Enrollment or provider meeting ID as semantic Session identity.

Making payment success directly issue Learning Points, credentials or Award Instances.

Overwriting historical AEP packages or stale snapshots merely to make the corpus look current.

# 8. Controlled Execution Sequence

| Stage | Action | Exit Condition | Artifact |
| --- | --- | --- | --- |
| P0 | Residual + evidence closure preparation | Residual owner/gate and evidence requirements are explicit. | Residual Closure Register / Gate record |
| P1 | Current technical baseline verification | Canonical ERD/API/RBAC/Schema/PRD/User Flow/Engineering/Test evidence is verified. | Current Baseline Evidence Pack |
| P2 | Physical design readiness | Only sufficiently governed decisions are translated into physical design. | Controlled ERD/Schema/API/RBAC Delta Specifications |
| P3 | Implementation authorization review | All applicable blocking residuals resolved or explicitly accepted by their governing gate. | Technical Execution Authorization Gate |
| P4 | Implementation in controlled order | Migration/coding/integration follows approved deltas and test obligations. | Implementation + migration + test artifacts |
| P5 | Post-implementation reconciliation | Actual implementation matches governed baseline and residuals remain visible. | Implementation Reconciliation / Baseline Update |

# 9. Immediate Next Action — P1 Current Technical Baseline Verification

Saya memimpin proses berikutnya dengan memulai P1, bukan langsung coding/migration. Tujuan P1 adalah menghasilkan evidence pack yang menunjukkan file baseline mana yang benar-benar tersedia, versi canonical-nya, dan apakah setiap AEP delta dapat dipetakan ke artefak teknis aktual tanpa asumsi.

ERD + Database Dictionary/Schema: identify KEEP / EVOLVE / MISSING / LEGACY / CONFLICT / OPEN.

API: verify current endpoint/resource conventions and identify semantic deltas; final payloads remain conditional where governance is open.

RBAC/Authorization: verify current role/permission catalogue and isolate exact IDs from semantic capability requirements.

PRD/User Flow: verify current product semantics against Event/Session, Commercial access, Learning Economy and Awarding boundaries.

Engineering/Test: verify guardrails for provider adapter, idempotency, audit/provenance, state machines and cross-domain authority.

Migration SQL: classify as historical/candidate/current execution artifact; do not execute merely because a file exists.

# 10. User Open Decision Assessment

NO NEW USER OPEN DECISION IS REQUIRED TO START P1. Existing residuals are sufficiently bounded to continue controlled work. If P1 encounters a conflict that changes an approved decision or requires a new semantic choice, execution must stop at that point and the decision must be raised before the affected artifact is finalized.

Important: this is not a closure of the existing residuals. MADCR-049, MADCR-053/054, AEP3-OD-02…05, AEP4-OD-08, OPEN-C01 and MBR-COM-001–013 remain explicitly open/controlled according to their source status.

# 11. Traceability / Invariants to Carry Into P1+

Subscription ≠ Commercial Entitlement ≠ RBAC.

Learning Points ≠ Commercial Entitlement.

Course Enrollment ≠ Session Enrollment ≠ Event Registration.

Provider Session ID ≠ semantic Learning Session ID.

Provider participation/evidence ≠ Attendance Outcome ≠ Completion Outcome.

Completion ≠ Skill/Credential ≠ Title/Award Instance.

Commercial/Payment provides trusted outcome; downstream domains consume it without duplicating payment authority.

Learning Economy owns LP processing and provenance.

Awarding owns qualification and Award Instance.

Provider adapter validates, normalizes, correlates and idempotently processes external events.

Historical outcomes must remain explainable after configuration/provider changes.

# 12. Gate Decision

RESULT: PASS WITH CONTROLLED HOLDS.

The project is ready to proceed into controlled technical baseline verification and implementation preparation. The project is NOT yet at a blanket physical implementation authorization gate. The correct next work is evidence-driven technical baseline verification followed by controlled delta specifications and an independent execution authorization gate.

# 13. Continuity Statement

Artifact ini menjadi continuity record setelah D6. Chat tidak boleh menjadi satu-satunya record. Setiap langkah berikutnya yang selesai harus menghasilkan artifact tersendiri dan status gate-nya harus dapat ditelusuri ke source governance/AEP/BR yang relevan.

# 14. Source Notes

Status dan batasan dalam dokumen ini diturunkan dari corpus File Library RUMAHAGEN yang telah direkonsiliasi, khususnya D6, D5, Step 03 Change Map, AEP Synchronization Execution Lock, AEP2/AEP4 engineering and traceability artifacts, serta MAEDR Batch 1 v1.3. Tidak ada residual yang ditutup melalui inferensi.