# RUMAHAGEN
R2 — MADCR-053 / MADCR-054 GOVERNANCE READINESS ASSESSMENT

Version 1.0 | 16 August 2026 | Evidence / Readiness Gate — No Approval Claimed

# 1. Purpose

R2 memverifikasi apakah MADCR-053 (cross-domain permission taxonomy) dan MADCR-054 (Learning Session host/instructor authorization) sudah memiliki evidence dan governance readiness untuk formal decision. R2 tidak membuat permission IDs dan tidak menganggap AEP4 conceptual permissions sebagai final authorization taxonomy.

# 2. Current Source Position

| Item | Source Status | Dependency | Current Gate |
| --- | --- | --- | --- |
| MADCR-053 | Category-A; Batch 4; planned/not yet verified in master matrix; readiness matrix says shell draftable | MADCR-010, MADCR-011, MADCR-036 | NOT APPROVED |
| MADCR-054 | Category-A; blocked by MADCR-053; Learning Session host/instructor authorization | MADCR-053 | NOT DRAFTABLE AS INDEPENDENT DECISION |

Penting: terdapat dua source framings yang harus dibedakan. ADR-BATCH-READINESS-MATRIX menyebut MADCR-053 DRAFTABLE (shell), sedangkan corrected AEP4 current-state artifact menyebut MADCR-053 OPEN/BLOCKED and MADCR-054 OPEN/BLOCKED. Karena corrected current-state artifact adalah later evidence, kita tidak boleh menggunakan planning matrix untuk menyatakan approval. Shell-draftability juga bukan approval.

# 3. Recovered Governing Invariants

RBAC is the first authorization layer; RLS remains the second scope/data layer.

Authentication → eligibility → authorization → provider access.

Instructor role does not automatically imply Host authority.

Completion authority must not imply Awarding authority.

Provider binding authority must be explicitly governed; provider credentials are infrastructure-controlled.

Historical evidence/outcomes must not be writable through generic profile/configuration permissions.

Exact permission IDs must be reconciled against the actual current permission catalogue before implementation.

Session-specific organization scope must be evaluated as domain-specific authorization; it must not be inferred from client-supplied scope values.

# 4. What MADCR-053 Must Solve

A canonical cross-domain permission taxonomy that can be consumed by Commercial, Learning Economy, Learning Session, Awarding, and other domains without each AEP inventing incompatible permission families.

Relationship between capability/permission and scope/authority without collapsing RBAC with Commercial Entitlement, qualification, or Awarding Authority.

Compatibility with existing M01–M13 permission catalogue and the future cross-domain capabilities.

Rules for ownership, organization scope, role capability, and privileged operations at semantic level.

A reusable foundation for MADCR-048, MADCR-054, MADCR-055, MADCR-056 and MADCR-057, which the readiness matrix identifies as downstream.

# 5. What MADCR-054 Must Solve

Who can create/manage Learning Sessions.

Whether Instructor has default Host authority — source says this must NOT be inferred.

Who can bind/switch providers.

Who can manage provider-facing session operations.

How Host and Instructor capabilities interact with organization scope and ownership.

How authorization is audited without exposing provider credentials.

# 6. Readiness Assessment

| Criterion | 053 | 054 | Evidence | Result |
| --- | --- | --- | --- | --- |
| Business/architecture question identifiable | PASS | PASS | AEP4 RBAC impact + readiness matrix | Ready |
| Dependencies known | PASS | PASS | 053 depends on 010/011/036; 054 depends on 053 | Ready |
| Existing semantic invariants | PASS | PASS | AEP4 corrected current-state | Ready |
| Final permission catalogue reconciliation | OPEN | OPEN | Exact current IDs must be reconciled | Not implementation-ready |
| Formal approval evidence | NOT FOUND | NOT FOUND | No ARB approval located in current search | Not approved |
| Independent 054 decision readiness | N/A | BLOCKED | 054 is explicitly downstream of 053 | Must wait |

# 7. R2 Gate Result

R2 = EVIDENCE / READINESS PASS, FORMAL APPROVAL NOT YET READY.

MADCR-053 is sufficiently bounded to become the next governance drafting target, but no source located in this pass provides a formal approval. MADCR-054 cannot be independently decided before the 053 taxonomy exists. Therefore we must not ask the user to approve 054 yet.

# 8. No New User Open Decision Yet

Tidak ada pertanyaan yang perlu dijawab user pada R2. Langkah berikutnya yang benar adalah menyusun MADCR-053 decision-ready shell/question set from the source, then present the bounded decision set to the user. Only after MADCR-053 is approved can MADCR-054 be formalized.

# 9. Next Lead Action — MADCR-053 Decision Brief

Reconcile the current M01–M13 permission catalogue with the cross-domain capabilities evidenced by Commercial, Learning, Session and Awarding.

Define semantic taxonomy candidates without creating implementation IDs.

Preserve RBAC ≠ Entitlement and RBAC ≠ Qualification/Awarding Authority boundaries.

Define scope dimensions at semantic level: own/resource, organization, role/capability, privileged administration, and system-level operations where evidenced.

Prepare explicit questions for user approval; do not infer default Host/Instructor authority.

After user approval of MADCR-053, formalize it and only then open MADCR-054.

# 10. Implementation Hold

No final permission IDs.

No RBAC migration.

No RLS implementation changes.

No Instructor→Host assumption.

No provider binding authorization implementation.

No downstream MADCR-054 approval inferred from AEP4.

# 11. Source Notes

The readiness matrix is treated as planning/sequencing evidence, not approval authority. Later corrected AEP4 current-state evidence is used to preserve the explicit OPEN/BLOCKED status. This follows the project rule that ADR/MAEDR/MADCR approval records govern actual decision status, while the batch matrix is an active planning map.

# 12. Continuity Statement

R2 establishes the next governance work item without changing any approved decision. MADCR-049 is now governed by the user's Option A decision and is not reopened. The next controlled governance artifact is the MADCR-053 Decision Brief.