RUMAHAGEN — TECH-15

Permission Catalogue Reconciliation & Staging Authorization

Status: BLOCKED — NO FINAL SESSION PERMISSION IDS MAY BE CREATED OR ASSIGNED YET

# 1. Executive Result

TECH-15 completed the permission-catalogue reconciliation against the exact current RBAC source. The current catalogue contains final M04 Learning Center and M05 Event permissions, but it does not contain a final Learning Session permission family/ID set. The AEP4 Session permission names are explicitly marked CONCEPTUAL and the governance corpus keeps MADCR-053 (cross-domain permission taxonomy) OPEN/BLOCKED. Therefore TECH-15 cannot legitimately map or create final Session permission IDs.

This is not a failure of the Session physical schema. It is a governance blocker for authorization rollout and therefore for production migration authorization. The correct next controlled action is MADCR-053 formalization, followed by MADCR-054 host/instructor authorization.

# 2. Exact Catalogue Evidence

Authorization-Access-Control-Specification-v1_1-FINAL.md — current final permission matrix.

0002_m10_rbac_foundation__1_.sql — physical permissions/role_permissions structure and scope model.

MP-10-RBAC-Module-Planning-v1_0-FINAL.md — M10 RBAC foundation and permission registration responsibility.

AEP4 STEP-10 RBAC Permission Impact — Session permission families explicitly labeled conceptual, not final IDs.

R2 MADCR-053/054 Governance Readiness Assessment — MADCR-053 remains NOT APPROVED; exact IDs must be reconciled before implementation.

Master MADCR v1.1 corrected canonicalization — MADCR-053 is OPEN, BLOCKED and a Category-A governance dependency; it blocks MADCR-054 through 057.

# 3. Current Final Permission Catalogue — Relevant Existing Entries

| Domain | Existing final IDs | Evidence interpretation |
| --- | --- | --- |
| M04 Learning Center | PERM-M04-Create/View/Update/Delete-Course; CourseLesson; Quiz; QuizQuestion; QuizOption; Enrollment; QuizAttempt; Certificate | These are Course/Learning Center permissions, not Session permissions. |
| M05 Event Calendar | PERM-M05-Create/View/Update/Delete/Approve-Event; Create/View-EventRegistration | These are Event/EventRegistration permissions, not Session lifecycle/access permissions. |
| Learning Session | No final PERM-Mxx Session IDs found | AEP4 names remain conceptual. |

# 4. Why M04/M05 IDs Must Not Be Reused

M04 Enrollment is Course Enrollment; Session Enrollment is a separate resource.

M05 Event is calendar/discovery context; Learning Session is semantic authority.

M05 EventRegistration is RSVP and must not become Session access authority.

Session provider binding, participation evidence, attendance evaluation and completion outcome have no equivalent existing M04/M05 permission entity.

Reusing an M04/M05 ID would create hidden semantic coupling and make RBAC authorization disagree with the approved Session resource model.

# 5. AEP4 Conceptual Session Capability Families

| Conceptual family | Purpose | Catalogue status | Can be seeded now? |
| --- | --- | --- | --- |
| learning.session.read | Read Session catalog/detail | CONCEPTUAL | NO |
| learning.session.manage | Create/update Session | CONCEPTUAL | NO |
| learning.session.lifecycle | Governed lifecycle actions | CONCEPTUAL | NO |
| learning.session.enroll | Create own enrollment | CONCEPTUAL | NO |
| learning.session.enrollment.read | Read own/scoped enrollment | CONCEPTUAL | NO |
| learning.session.access | Resolve Session access | CONCEPTUAL | NO |
| learning.session.provider.manage | Create/change Provider Binding | CONCEPTUAL | NO |
| learning.session.evidence.read | Read participation evidence | CONCEPTUAL | NO |
| learning.session.attendance.review | Evaluate/review attendance | CONCEPTUAL | NO |
| learning.session.completion.evaluate | Evaluate/finalize completion | CONCEPTUAL | NO |
| learning.session.artifact.read | Read permitted artifacts | CONCEPTUAL | NO |
| learning.session.capability.read | Read provider capability profile | CONCEPTUAL | NO |

# 6. Governance Blocker — MADCR-053

The current corrected governance source explicitly states that MADCR-053 asks what new cross-domain permission taxonomy is needed to cover Learning Session, Commercial and Title actions. It is Category A, OPEN/BLOCKED, and is the dependency for MADCR-054 through MADCR-057. R2 further states that conceptual AEP4 permission names must not be treated as final IDs.

Accordingly, creating PERM-M07-..., PERM-LS-..., or any other new Session ID now would be a governance violation, not merely a naming choice.

# 7. Staging Authorization Result

| Gate | Status | Effect |
| --- | --- | --- |
| Physical Session migration candidate | FROZEN / PASS | May be reviewed as schema candidate. |
| Permission catalogue reconciliation | BLOCKED by MADCR-053 | Cannot seed final Session permission rows. |
| RBAC role assignment for Session | BLOCKED by MADCR-053 and MADCR-054 | Cannot finalize Host/Instructor/Admin/Manager assignments. |
| RLS runtime verification | PARTIAL / STAGING PREP ONLY | Can test structural owner/org policies, but final permission enforcement remains incomplete. |
| Production migration | NOT AUTHORIZED | Must wait for governance + runtime verification. |

# 8. What Can Be Tested Before MADCR-053?

DDL creation and FK integrity of the seven Session tables.

Non-permission structural constraints: Organization visibility consistency, time ordering, active provider-binding uniqueness.

Legacy M04/M05 isolation.

Provider evidence idempotency at database level.

Basic owner/Organization membership RLS behavior where the policy is explicitly structural and not dependent on final Session permission IDs.

What cannot be finalized: role-to-Session capability assignments, exact permission IDs, permission-aware API enforcement, Host/Instructor authority and final RLS policies that depend on those permission mappings.

# 9. Recommended Next Governance Action

The correct next action is NOT to invent Session permission IDs and NOT to proceed to production/staging authorization as if RBAC were closed. The next controlled artifact should be the MADCR-053 Decision Brief, using the already bounded cross-domain requirements from Commercial, Learning Economy, Learning Session and Awarding. Once MADCR-053 is approved, formalize MADCR-054 for Host/Instructor authorization, then return to TECH-15 to map exact permission IDs and role_scope assignments.

# 10. User Open Decision

No decision is requested in this TECH-15 artifact. The evidence itself establishes the governance dependency. When the MADCR-053 Decision Brief is presented, the user will be asked to approve/select the bounded cross-domain permission taxonomy options before any final Session permission ID is created.

# 11. Gate Result

TECH-15 = BLOCKED BY GOVERNANCE, NOT BY TECHNICAL SCHEMA. The project should not bypass MADCR-053 merely to unblock migration. The Session physical design remains valid and frozen, but authorization implementation must wait for the cross-domain permission taxonomy decision.

# 12. Next Step — MADCR-053 Decision Brief

Prepare the formal MADCR-053 Decision Brief. It will use only source-supported requirements, preserve Capability + Permission + Scope as the governing vocabulary, compare bounded taxonomy options, identify compatibility with existing M01–M13 permissions, and explicitly avoid creating final IDs until the decision is approved.

# 13. Traceability

Authorization-Access-Control-Specification-v1_1-FINAL.md.

0002_m10_rbac_foundation__1_.sql.

MP-10-RBAC-Module-Planning-v1_0-FINAL.md.

AEP4 STEP-10 RBAC Permission Impact.

R2 MADCR-053/054 Governance Readiness Assessment.

MADCR v1.1 Correction/Canonicalization.

TECH-13 Final Migration Candidate.

TECH-14 Staging Runtime Verification Readiness.