RUMAHAGEN — TECH SYNCHRONIZATION KNOWLEDGE REFRESH

Supplemental Step 01–21 Reconciliation Addendum v1.1

Date: 16 August 2026 | Basis: newly uploaded rumahagen tech sync partial.zip, including nested ZIP packages.

# 1. Refresh Scope

The supplemental package was unpacked recursively. It contains 35 top-level artifacts, including the complete TECH-01 through TECH-21 document chain and nested packages for TECH-11 through TECH-16. This package is now treated as continuity evidence for the technical execution chain.

# 2. Canonical Technical Chain

| Stage | Current state |
| --- | --- |
| TECH-01 | CLOSED WITH CONTROLLED RESIDUALS |
| TECH-02 | SEMANTIC DECISION CLOSED — PHYSICAL AUTHORIZATION DEFERRED |
| TECH-03 | DECISION-READY / PHYSICAL RBAC NOT AUTHORIZED |
| TECH-04 | SEMANTIC RECONCILIATION COMPLETE — EXACT PHYSICAL MAPPING CONTROLLED |
| TECH-05 | READY WITH CONTROLLED PHYSICAL-DESIGN RESIDUALS |
| TECH-06 | SEMANTIC RELATIONSHIP DESIGN PASS — physical cardinality then open |
| TECH-07 | PASS — evidence review complete |
| TECH-08 | Historical gate; later TECH-09/10 closed the physical relationship recommendations |
| TECH-09 | DESIGN SPECIFICATION READY — implementation not authorized |
| TECH-10 | PASS — physical baseline verified |
| TECH-11 | REVIEW-READY DRAFT — execution not authorized |
| TECH-12 | PASS WITH REMEDIATION — controlled SQL fixes required |
| TECH-13 | PASS — final candidate frozen; execution not authorized |
| TECH-14 | PASS — static pre-flight; runtime blocked by environment |
| TECH-15 | Historical/stale governance-state artifact; do not use as current authority |
| TECH-15-R1 | PASS — semantic authorization foundation reconciled |
| TECH-16-R1 | PASS — provider-neutral adapter design validated |
| TECH-17 | PASS WITH CONTROLLED RESIDUALS — technical model frozen |
| TECH-18 | READY FOR CONTROLLED TECHNICAL DESIGN / execution gates; production not authorized |
| TECH-19 | Historical/stale evidence-gap wording |
| TECH-19-R1 | PASS WITH CONTROLLED EVIDENCE GAP — corrected physical authorization/RLS boundary |
| TECH-20 | PASS after user selected Option A; namespace decision closed |
| TECH-21 | PASS — Session permission catalogue/role mapping candidate; physical seeding and runtime RLS still controlled |

# 3. Current Governing Invariants Reconfirmed

Visibility = PUBLIC / ORGANIZATION / PARTNER / PRIVATE.

Visibility is distinct from RBAC, RLS, Commercial Entitlement, qualification and awarding authority.

Session ↔ Organization = 0..1 nullable organization_id.

Session ↔ Event = 0..1 nullable event_id.

Session ↔ Partner = no physical relation in MVP.

PRIVATE = no dedicated audience table in MVP.

Course Enrollment ≠ Session Enrollment ≠ Event Registration.

Host ≠ Instructor; dual capability requires explicit authorization.

Session completion routes through Learning Activity; completion does not directly award LP/title/credential.

Provider is infrastructure behind adapter boundary; no vendor is universal/default.

Automatic provider failover remains OPEN/DEFERRED.

Production migration remains NOT AUTHORIZED.

# 4. Important Source Reconciliation Correction

TECH-20 v1.0 contains a factual count typo in its introductory text stating that the recovered catalogue contains 22 PERM-XXX entries. Direct inspection of Authorization-Access-Control-Specification-v1_1-FINAL.md confirms the catalogue contains 113 PERM-XXX entries across 13 module subsections. The 22 figure corresponds to the 22 audit-change rows highlighted in the v1.1 audit section, not the total catalogue. This count error does not change the approved Option A namespace decision or the Session permission gap: the current catalogue still contains no final Learning Session permission family.

# 5. Important Process Rule

The newly supplied TECH-01–TECH-21 chain is a technical continuity overlay. It does not override the locked AEP synchronization model. The AEP lock still requires AEP #1 → #2 → #3 → #4, per-AEP downstream synchronization, then one global project-wide technical/governance synchronization. Technical project-wide files must not be fully rewritten after every AEP; active contradictions may only be minimally contained. Every completed impact must remain a separate artifact.

# 6. Current Residual Register

| Residual | Current state | Owning next gate |
| --- | --- | --- |
| Host/Instructor resource-level assignment | OPEN — no existing physical mechanism found in TECH source chain | TECH-22 |
| Final Session permission physical rows | Namespace closed; candidate defined; not seeded | TECH-22/next migration revision |
| role_permissions finalization | CONTROLLED | TECH-22 |
| Final RLS SQL/runtime | OPEN | TECH-22 + staging |
| Attendance numeric/configuration policy | OPEN | BR/configuration |
| Capacity exact enforcement | OPEN | Session physical/API policy |
| Recording retention/privacy/replay | OPEN | Media policy |
| Provider OAuth/scopes/webhook exact contracts | OPEN | Provider implementation |
| Automatic provider failover | OPEN/DEFERRED | AEP4-OD-08 |
| Learning Activity physical Activity/API contract | DOWNSTREAM | Learning Activity owning gate |
| AEP3 physical authority/scope decisions | SEPARATE | AEP3 gate |
| Commercial MBR-COM-001–013 / OPEN-C01 | CONTROLLED evidence/provenance residuals | AEP1/Commercial gate |

# 7. Next-Step Decision

The knowledge refresh is COMPLETE for the supplied TECH synchronization package. The next technical gate is TECH-22, focused narrowly on resource-level Session authorization. No other semantic decision should be reopened.