RUMAHAGEN
M01–M15 RECON → CORE v1.3
INTEGRATION GOVERNANCE & PROGRESS CHECKLIST

Version 1.0 — LOCKED GOVERNING GUIDE

# 0. Status & Purpose

Dokumen ini adalah panduan pengendali utama untuk seluruh execution integrasi M01–M15 Recon ke Core v1.3. Tujuannya mencegah miss-step, silent replacement, kehilangan detail Core, authority inversion, dan konflik yang tidak terselesaikan.

Status: LOCKED GOVERNING BASELINE. Setiap step berikutnya wajib membaca dokumen ini sebelum execution.

AMENDMENT — PRE-00 ADDED

A new mandatory pre-gate is added before STEP 00: STEP PRE-00 — M01–M15 RECON BASELINE READINESS GATE.

Purpose: verify that each current M01–M15 Recon package is internally coherent, authority-safe, correctly versioned, and free of blocking semantic conflicts before the Recon set is frozen as an integration baseline.

Core v1.3 remains eligible to be frozen as an immutable baseline. PRE-00 does not modify Core v1.3.

The existing STEP 00–14 roadmap remains unchanged; PRE-00 is a prerequisite gate placed before STEP 00.

If PRE-00 discovers a conflict, missing evidence, provenance error, or scope contamination, create a sub-step (for example PRE-00-A, PRE-00-B), resolve it, then return to PRE-00 and rerun the affected checks.

# 1. Master Integration Principle

Core v1.3 adalah existing foundation yang harus dipertahankan sebagai minimum detail set.

M01–M15 Recon TIDAK menggantikan, menghapus, overwrite, atau mereduksi Core.

Recon hanya boleh: PRESERVE, AUGMENT, ADD-NEW, RECONCILE, CONTROLLED, atau NO-PROPAGATION.

Semantic completeness tidak otomatis memindahkan authority antar-module.

Setiap perubahan terhadap Core wajib mempunyai classification dan provenance.

Core Detail Loss harus = 0, kecuali perubahan pada bagian yang benar-benar merupakan semantic conflict yang sudah diselesaikan.

Valid NEW/UPDATE REQUIRED dari M01–M15 harus terpropagasi atau mempunyai alasan NO-PROPAGATION/CONTROLLED/SUPERSEDED yang terdokumentasi.

Physical/runtime proof tidak boleh diklaim tanpa evidence; semantic decision, physical realization, dan runtime verification tetap dipisahkan.

# 2. Non-Destructive Synchronization Model

CORE v1.3 + valid M01–M15 semantic/detail delta → conflict resolution → integrated Core candidate → full reconciliation → audits → Integrated Core.

Tidak boleh menggunakan file-copy/overwrite sebagai metode semantic merge.

# 3. Classification Rules

| Class | Meaning | Required Action |
| --- | --- | --- |
| PRESERVE | Core sudah benar dan cukup. | Pertahankan Core; catat provenance. |
| AUGMENT | Capability sudah ada tetapi Recon lebih detail. | Tambahkan detail tanpa menghilangkan detail Core. |
| ADD-NEW | Capability sah belum ada di Core. | Tambahkan capability baru secara terintegrasi. |
| RECONCILE | Ada semantic contradiction. | Resolve contradiction pada bagian yang conflict; jangan menghapus unrelated detail. |
| CONTROLLED | Dampak physical/API/RLS/runtime downstream. | Track sebagai downstream work; jangan mengubah semantic fact menjadi proof. |
| NO-PROPAGATION | Recon tidak boleh masuk target Core tertentu. | Dokumentasikan alasan dan authority. |
| SUPERSEDED | Artifact/finding historical atau tidak current. | Jangan dipromosikan ke current Core. |

STEP PRE-00 — M01–M15 RECON BASELINE READINESS GATE

□ If any item is BLOCKED, insert a PRE-00 sub-step and do not freeze M01–M15.

□ PRE-00 status = PASS.

□ Cross-module authority graph is coherent.

□ M14/M15 boundary verified.

□ M05 Delta/Impact artifact complete.

□ All provenance captured.

□ All current authorities identified.

□ All blocking conflicts resolved.

PRE-00-S — Baseline Readiness Decision

□ Scan for historical artifact accidentally treated as current.

□ Scan for duplicated but semantically divergent entities/fields.

□ Scan for circular dependencies.

□ Scan for cross-module scope contamination.

□ Scan for conflicting permission semantics.

□ Scan for contradictory lifecycle states.

□ Scan for duplicate ownership.

PRE-00-R — Cross-Module Conflict Scan

□ Verify M15 does not redefine M04 Learning authority.

□ Verify M15 does not absorb M14 Q01–Q64.

□ Verify Partner Learning evidence traceability.

□ Verify Developer Learning evidence propagation.

□ Verify Qualification/Evidence authority.

PRE-00-Q — M15 Qualification Gate

□ Verify Q40, Q54, Q61, Q62 are M14.

□ Verify Q01–Q64 provenance is M14.

□ Verify M14 does not replace M03 Listing/Refresh action authority.

□ Verify M14 owns commercial entitlement/allowance semantics.

□ Verify Subscription/Add-on/Promotion/Order/Checkout/Payment/Entitlement/Quota boundaries.

PRE-00-P — M14 Commercial Gate

□ Record resolved authority in provenance/decision log.

□ Verify AI/BYOK/provider configuration semantics do not bypass M10 authorization.

□ Confirm Superadmin-only governance where locked.

□ Resolve Provider Catalogue mutation authority.

PRE-00-O — M13 Provider Catalogue Gate

□ Verify M12 dependencies to M03/M10/M11/M14 are explicit.

□ Verify no Lead Transfer/successor inheritance rule is introduced.

□ Verify Lead Exit → CLOSING → CLOSED semantics.

□ Verify Membership lifecycle.

□ Verify Organization authority.

PRE-00-N — M12 Organization Gate

□ Do not introduce unrelated architectural redesign.

□ Confirm M11 remains discovery/SEO/measurement authority.

□ Verify Homepage, Listing, Agent, Organization, Developer/Project, Event, Static Public Content, and Announcement/Promotion coverage where applicable.

□ Verify approved public-surface inventory.

PRE-00-M — M11 Public Discovery/Measurement Gate

□ Mark M10 authorization model FINAL before integration baseline lock.

□ Confirm Capability, Scope, Condition, Ownership, Organization, and RLS relationships.

□ Confirm Permission Preset cannot create capabilities outside established role baseline.

□ Confirm Permission Preset is never a new Role.

□ Confirm Permission Preset = optional configurable authorization targeted to an existing role.

□ Confirm Role Permission = baseline/default permission matrix.

□ Confirm Role = actor grouping.

PRE-00-L — M10 Authorization Gate

□ Confirm M09 administration authority does not create unauthorized cross-module mutation.

□ Resolve System Configuration authority.

□ Resolve Audit Log authority and Admin vs Manager/Superadmin wording.

□ Resolve Administrative Export authority.

PRE-00-K — M09 Administration Authority Gate

□ Confirm M08 remains projection/communication layer, not business mutation authority.

□ Reject unapproved permission/capability scope creep.

□ Confirm active M08 capabilities are Dashboard Projection and Notification State.

PRE-00-J — M08 Scope-Control Gate

□ Confirm no semantic authority inversion.

□ Keep physical/API/RLS residuals classified as controlled downstream work.

□ Verify M07 semantic authority and downstream dependencies.

PRE-00-I — M07 Domain Alignment Gate

□ Distinguish semantic capability from physical/runtime implementation gaps.

□ Verify Claim lifecycle and Approval Claim semantics.

□ Verify Marketing Kit capability and permissions.

□ Verify Project Media vs Marketing Kit boundary.

□ Verify Developer Project semantics and Listing compatibility.

□ Verify Developer fields including company logo and “Tentang Developer”.

PRE-00-H — M06 Developer/Project/Marketing/Claim Gate

□ Mark M05 ready only after dedicated impact artifact is complete.

□ Resolve any M05 blocking conflict.

□ Classify findings as PRESERVE/AUGMENT/ADD-NEW/RECONCILE/CONTROLLED/NO-PROPAGATION/SUPERSEDED.

□ Compare M05 against Core v1.3 without modifying Core.

□ Inventory M05 semantic additions, corrections, lifecycle, permissions, and dependencies.

□ Build a dedicated M05 → Core Delta/Impact Reconciliation artifact.

PRE-00-G — M05 Mandatory Delta/Impact Gate

□ Ensure downstream qualification evidence does not redefine Learning authority.

□ Review new Session permission-family detail.

□ Verify Learning Economy / LP semantics remain intact.

□ Verify Learning remains M04 semantic authority.

PRE-00-F — M04 Learning Gate

□ Record any conflict requiring reconciliation.

□ Verify M14 commercial allowance does not replace M03 action authority.

□ Verify geographic/local positioning semantics.

□ Verify Refresh quota/default/reset/failure-consumption semantics.

□ Verify Refresh action authority remains M03.

PRE-00-E — M03 Listing/Refresh Gate

□ Resolve the identified semantic conflict before freeze.

□ Verify administrative override semantics.

□ Verify Public CTA opt-in semantics.

□ Verify profile visibility semantics.

PRE-00-D — M02 Profile/Public Visibility Gate

□ Record any unresolved contradiction as PRE-00-C-x blocker.

□ Confirm identity authority remains M01.

□ Resolve activation vs Pending Review wording where contradictory.

□ Verify Conditional KTP / deferred completion semantics.

PRE-00-C — M01 Identity Conflict Gate

□ Verify M15 qualification scope remains separate from M14 commercial scope and M04 Learning authority.

□ Verify Q40, Q54, Q61, and Q62 are not attributed to M15.

□ Verify M14 Q01–Q64 are M14 and are NOT attributed to M15.

□ Verify no module is absorbing another module's authority merely because it contains more detail.

□ Verify cross-module capabilities remain owned by their authoritative module.

□ Verify module scope has not expanded silently.

PRE-00-B — Scope & Boundary Integrity

□ Record provenance for every current authority artifact.

□ Confirm each module has a single current semantic authority.

□ Mark historical, superseded, duplicate, residual, or obsolete artifacts as non-authoritative.

□ Identify current authoritative version for each M01–M15 module.

□ Recursively inventory nested ZIPs and artifacts.

□ Confirm the exact M01–M15 Recon ZIP source.

PRE-00-A — Source & Version Integrity

Confirm that M01–M15 Recon can be frozen as a clean, current, internally coherent integration source before any Core synchronization begins. This gate is module-focused and does not edit Core v1.3.

Objective

# 4. Locked Execution Roadmap

| ID | Step | Objective | Gate/Output |
| --- | --- | --- | --- |
| STEP 00 | Freeze Core v1.3 | Immutable baseline, inventory, manifest, SHA256. | CHECKED |
| STEP 01 | Freeze M01–M15 Recon Authority | Pilih artifact/version current; exclude historical/superseded. | CHECKED |
| STEP 02 | Master Recon Inventory | Register M01–M15 artifact, version, authority, scope, status. | CHECKED |
| STEP 03 | Core Artifact Map | Map seluruh Core artifact, authority, detail density, dependencies. | CHECKED |
| STEP 04 | M01–M15 → Core Synchronization Matrix | Classify setiap finding: Preserve/Augment/Add/Reconcile/Controlled/No-propagation/Superseded. | CHECKED |
| STEP 05 | Semantic Conflict Resolution | Selesaikan contradiction sebelum merge. | CHECKED |
| STEP 06 | Additive Semantic Merge | Serap delta tanpa replacement/deletion. | CHECKED |
| STEP 07 | Cross-Module Authority Reconciliation | Pastikan ownership/authority tetap benar. | CHECKED |
| STEP 08 | Business Rules Synchronization | Merge rules + provenance + conflict resolution. | CHECKED |
| STEP 09 | Architecture & Dependency Synchronization | Update architecture/dependency tanpa circular authority. | CHECKED |
| STEP 10 | ERD / DB Dictionary / Schema Synchronization | Turunkan dari semantic model; identify augment vs new entity. | CHECKED |
| STEP 11 | API Synchronization | Preserve existing API; add/augment only where justified. | CHECKED |
| STEP 12 | RBAC / RLS Synchronization | M10 remains authorization authority; reconcile scopes/conditions/RLS. | CHECKED |
| STEP 13 | Functional / Technical / UI-UX / SEO Synchronization | Propagate only after semantic/architecture/auth are stable. | CHECKED |
| STEP 14 | Full Cross-Document Reconciliation | Validate all artifacts against integrated model. | CHECKED |
| GATE A | Core Detail Preservation Audit | Core Detail Loss = 0. | CHECKED |
| GATE B | Recon Addition Audit | Valid NEW/UPDATE REQUIRED accounted for. | CHECKED |
| GATE C | No-Replacement / No-Deletion Audit | No silent overwrite/deletion. | CHECKED |
| GATE D | Authority & Dependency Audit | No ownership inversion/circular authority. | CHECKED |
| GATE E | Final Manifest & SHA256 | Produce final traceable integrated package. | CHECKED |
| FINAL | Integrated Core v1.4 Candidate | Only after all gates PASS. | CHECKED |

# 5. Detailed Progress Checklist

## STEP 00 — Freeze Core v1.3

□ Verify exact Core ZIP identity and source path.

□ Recursive inventory of all files/directories, including nested ZIPs.

□ Identify current vs historical artifacts.

□ Generate immutable baseline manifest.

□ Generate SHA256 manifest.

□ Record Core v1.3 artifact count and structural inventory.

□ Mark baseline READ-ONLY for integration.

## STEP 01 — Freeze M01–M15 Authority

□ Inventory all M01–M15 artifacts.

□ Identify current authoritative version per module.

□ Exclude superseded/historical artifacts from current semantic authority.

□ Preserve historical artifacts only as provenance.

□ Verify M14 Q01–Q64 remain M14, NOT M15.

□ Verify M15 scope does not absorb M14 questions.

## STEP 02–04 — Inventory / Mapping / Matrix

□ Build M01–M15 Master Recon Inventory.

□ Build Core Artifact Map.

□ Map every Recon finding to Core target artifact(s).

□ Assign classification.

□ Assign module authority.

□ Assign provenance/evidence reference.

□ Mark unresolved items explicitly; never silently decide.

## STEP 05 — Conflict Resolution

□ List all true semantic conflicts.

□ Separate contradiction from mere difference in detail.

□ Resolve only the conflicting semantic portion.

□ Preserve unrelated Core detail.

□ Record decision and rationale.

□ Record affected modules/artifacts.

□ Re-run conflict scan after each resolution.

□ Do not proceed to merge with unresolved blocking conflict.

## STEP 06–07 — Semantic Merge / Authority

□ Preserve Core existing detail.

□ Add missing Recon detail.

□ Add legitimate new capability.

□ Preserve source-of-truth boundaries.

□ Build cross-module authority graph.

□ Verify no module silently takes another module's authority.

□ Verify no circular semantic dependency.

## STEP 08–13 — Downstream Synchronization

□ Business Rules aligned with semantic authority.

□ Architecture/dependency aligned.

□ ERD reflects approved semantic entities.

□ DB Dictionary reflects approved fields/lifecycle.

□ Schema changes classified as augment/new; no destructive overwrite.

□ API preserves existing valid contracts and adds only justified deltas.

□ RBAC/RLS follows M10 authorization governance.

□ Functional/Technical specs follow semantic decisions.

□ UI/UX exposes only authorized/defined capabilities.

□ SEO/Analytics follows M11 public discovery authority.

□ Controlled physical/runtime residuals remain explicitly tracked.

## GATES — Final Validation

□ Core Detail Preservation Audit PASS.

□ Recon Addition Audit PASS.

□ No-Replacement / No-Deletion Audit PASS.

□ Authority & Dependency Audit PASS.

□ No unresolved blocking semantic conflict.

□ No orphan semantic capability.

□ No orphan API/entity/UI capability.

□ Provenance coverage complete.

□ Final manifest generated.

□ SHA256 generated.

□ Integrated Core v1.4 candidate marked ready for final review.

# 6. Change-Control / Dynamic Step Insertion

Jika saat execution ditemukan conflict, missing evidence, dependency baru, atau requirement yang memerlukan step tambahan, JANGAN mengubah nomor step yang sudah ada dan JANGAN melompati step.

Buat sub-step dengan ID: STEP 05-A, 05-B, 07-A, dst.

Catat Trigger: apa yang ditemukan dan pada artifact apa.

Catat Impact: semantic / architecture / DB / API / RBAC / UI / runtime.

Catat Decision: tindakan yang dipilih.

Catat Authority: module/decision source yang berwenang.

Catat Dependency: step mana yang harus diulang setelah sub-step selesai.

Set status parent step menjadi BLOCKED atau RE-OPENED bila diperlukan.

Setelah sub-step selesai, kembali ke parent step dan lanjutkan checklist yang tersisa.

Jangan pernah menghapus history execution; gunakan supersession/decision record.

# 7. Progress State Model

Gunakan status berikut secara konsisten:

□ NOT STARTED

□ IN PROGRESS

□ BLOCKED

□ RE-OPENED

□ PASS

□ FAILED

□ SUPERSEDED

□ WAIVED — WITH EXPLICIT DECISION

# 8. Mandatory Re-Entry Protocol After a Missed Step

1. STOP current execution.

2. Identify last confirmed PASS step.

3. Identify first missed/uncertain step.

4. Read this governance document from Section 1 through the relevant step.

5. Restore the required matrix/evidence state.

6. Run the missed step completely.

7. Re-run all downstream steps whose inputs changed.

8. Re-run applicable gates.

9. Record the recovery in the change log.

# 9. Module-Specific Guardrails

| Module | Guardrail |
| --- | --- |
| M01 | Identity/authentication semantics; do not let profile/public/commercial modules redefine identity authority. |
| M02 | Profile/public visibility semantics; preserve profile detail while reconciling true visibility conflicts. |
| M03 | Listing authority and Refresh action semantics; do not let M14 commercial entitlement replace M03 action authority. |
| M04 | Learning authority; preserve Learning Economy and learning lifecycle semantics. |
| M05 | Before integration, perform dedicated M05 → Core Delta Extraction because no dedicated Core Impact package was established in the scanned recon set. |
| M06 | Developer/Developer Project/Marketing Kit/Claim semantics; add missing capability without replacing Core entities. |
| M07 | Preserve domain semantic authority; downstream physical/API/RLS residuals remain controlled. |
| M08 | Dashboard Projection and Notification State only; avoid permission/capability scope creep. |
| M09 | Administrative configuration/export/audit authority; reconcile Admin vs Superadmin wording explicitly. |
| M10 | Authorization authority: Role, Role Permission, Permission Preset, Capability, Scope, Condition, Ownership, Organization, RLS. |
| M11 | Public discovery/SEO/measurement authority across approved public surfaces; do not redesign unrelated architecture. |
| M12 | Organization authority/membership/lifecycle; preserve cross-module organization context. |
| M13 | Provider catalogue/configuration authority; reconcile Superadmin-only governance where applicable. |
| M14 | Commercial authority: subscription, add-on, promotion, order, payment, entitlement, quota; do not take Listing/Learning/Authorization authority. |
| M15 | Qualification/evidence authority; do not absorb M14 Q01–Q64 or redefine M04 Learning authority. |

# 10. Definition of Done

Integrated Core contains all valid existing Core detail.

All valid M01–M15 additions/augmentations are either propagated or explicitly classified.

All true semantic conflicts are resolved and documented.

No silent replacement or deletion occurred.

Module authority boundaries remain intact.

Cross-document references are consistent.

Business Rules, Architecture, ERD/DB, API, RBAC/RLS, Functional, Technical, UI/UX, and SEO/Analytics are mutually reconciled.

Physical/runtime claims remain evidence-based and separate from semantic decisions.

Final provenance and SHA256 manifests are complete.

Integrated Core v1.4 is reproducible from the frozen Core v1.3 baseline plus the approved M01–M15 reconciliation record.

# 11. Locked Recovery Rule

Jika terjadi miss step kapan pun, jangan meneruskan dengan asumsi. Kembali ke last confirmed PASS, temukan first uncertain/missed step, baca governance ini, pulihkan matrix/evidence, jalankan ulang step tersebut, kemudian rerun seluruh downstream dependency yang terdampak. Tidak boleh melakukan shortcut yang mengorbankan Core Detail Preservation atau traceability.

LOCKED — GOVERNING GUIDE FOR M01–M15 RECON → CORE INTEGRATION

# 12. Revision History

v1.1 — Added mandatory STEP PRE-00: M01–M15 Recon Baseline Readiness Gate, including module-by-module conflict checks, M05 dedicated Delta/Impact requirement, M14/M15 provenance boundary, and cross-module baseline readiness gate. Existing STEP 00–14 numbering remains unchanged.