# RUMAHAGEN P5 — Execution Batch Plan Full Rebuild v1.0

RumahAgen R01/WF03 | 2026-09-07

# Final Gate

PASS WITH CONTROLLED RESIDUALS

P5 is an orchestration/scheduling stage only. It does not implement or prove API, DB, RLS, UI, deployment, runtime, or production behavior.

# Batch Sequence

B01 — Identity Foundation — M01

B02 — Authorization Foundation — M10

B03 — Context, Protected Platform & Source Foundations — M02, M12, M13, M06, M07, M09, M14

B04 — Listing & Event Source Execution — M03, M05

B05 — Learning & Evidence Production — M04

B06 — Qualification & Award — M15

B07 — Projection, Discovery & Measurement — M08, M11

B08 — Cross-Domain Hardening & Final Reconciliation — ALL

# Coverage

P4 dependency routes: 65/65

P4 detailed WPs: 62/62

P3 WPs: 60/60

P3 obligations: 57/57

Core scope rows: 17/17

Core 6.25 units: 22/22

Controlled residuals: 31

# Locked Authority Boundaries

C01: M14 → M03 — Allowance/quota/refresh allowance — M14 commercial truth; M03 Listing/Refresh action

C02: M14 → M04 — Paid Learning/LP fulfillment — M14 commercial truth; M04 Learning truth

C03: M04 → M15 — Learning/session/evidence → qualification/Award — M04 evidence production; M15 qualification/Award

C04: M09/applicable domain → M11 — Lifecycle/configuration → public discovery — M09/applicable domain lifecycle; M11 discovery/measurement

C05: All source domains → M08 — Outcome/event → projection/notification — Source module truth; M08 projection-only

C06: M10 → All modules — Authorization/RBAC/scope/RLS logical boundary — M10 authorization authority

# Final Checks

Unsupported endpoint IDs: 0

Unsupported permission IDs: 0

Unsupported SQL/table identifiers: 0

Runtime/production completion: NO

Core v1.3 modified: NO

Silent deletion/replacement: NO

Status: PASS WITH CONTROLLED RESIDUALS